# VersariteViewer Developer Specification v1.5

formerly the MView Developer Specification; v1.5 writes back release 1.2 (v1.4: release 1.1 and the rename).

Date: 2026-10-22 (v1.5: release 1.2 - the slide show, the X button, the leave-guard, Ctrl+Z, Rapid Sorting folders, the aiming loupe, the core’s new plug-in points, §9.12, §14. v1.4, 2026-10-19: release 1.1 and the rename to VersariteViewer, §9.10, §9.11, §14. v1.3, 2026-09-27: Phases E and F and the work of Days 18–19 written back: previews and Skim, own TIFF and GIF decoders, PNG / BMP through WIC, the failsafe against lockups, the mouse language, edit mode with select and crop. v1.2d: decisions and measurements of Phases A–D written back; start without arguments opens the settings editor; interim mouse profile and gestures. v1.2c: movie playback design added, §8.7, based on the Hamana analysis. v1.2b: review of v1.2a, Lazarus requirements added)

Status (v1.3): Phases A–E are done. Phase F (mouse engine) is built and in testing. GIF animation, a Phase G item, was pulled forward and is done. Edit mode with select and crop (Phase G) is started. Still open: the Phase D pan test on the largest TIFF (now possible with the NASA images, §12), and real microscopy TIFFs (16-bit, multi-page, tiled, §7.3); the user says they are not super-sized. The day-by-day details are in docs\day010.log … day019.log. Passages marked (v1.2d) describe what was built and measured up to Day 17; passages marked (v1.3) describe what was built and measured on Days 18–19. Replaces: v1.0 (Microscopy Image Viewer Developer Specification) and v1.1 (performance architecture) Release (Day 24, 2026-10-05): Versarite VersariteViewer 1.0 (now VersariteViewer) — the general viewer is complete: browsing, sorting, display filters, magnifier, Total Commander connection. Its feature set is frozen; it gets fixes and polish. Microscopy (metadata, calibration, measuring, scale bar, provenance note, movies, Photoshop .8bf filters, Fiji / ImageJ through Fiji itself) moves to a microscopy edition: a second program built from the same source tree (its own .lpr / .lpi, microscopy units in a folder of their own), not a fork of the code (§17). Platform: Windows 64-bit. A 32-bit version, if needed, is a separate fork. Language: Lazarus / Free Pascal, LCL GUI application

v1.2 merges v1.0 (features, modules) and v1.1 (performance philosophy) into one document and adds the part neither had: a concrete threading model in which image loading always has preference over every other kind of work.

Sections marked [Decision] are settled. Sections marked [Open] still need a decision, usually after a benchmark or a spike.

### Changes in v1.5

- §9.12: release 1.2 (Day 31): the slide show and its live speed, the dir preview as a slide show, the X button minimizes, the leave-guard for unsaved images, Undo always first and Ctrl+Z, Rapid Sorting folders of one’s own, the title bar’s double-click, the aiming loupe, the core’s new plug-in points.

- §14: the keys of 1.2.

### Changes in v1.4

- The name: VersariteViewer (formerly MView), the microscopy edition Versarite Image Lab; the source keeps its names (§9.11).

- §9.10: the testers’ first list, built for 1.1 (Day 27). §9.11: the second list and the rename (Day 30): ZIP / CBZ, the Total Commander dir preview, lossless rotation, copy / move of folder entries, panel transparency.

- §14: keeping the ini safe (Day 28); the new keys of 1.1; taking over MView.ini.

- The architecture pictures in docs\architecture\ show 1.1.

### Changes in v1.3

- §5: preloads also give way at the I/O gate; the watchdog thread (emergency exit, exit deadline); stuck reads detected and replaced; the window thread never reads the disk; the scanner delivers the start listing first, then the tree.

- §6: Skim mode built, with a sliding-window rate.

- §7: Preview level (EXIF thumbnails); own readers for uncompressed and LZW TIFF; PNG and BMP through WIC in bands; own GIF decoder; memory guard and plausibility checks; empty and damaged files.

- §8: GIF playback as designed in §8.7; two-line diagnostics, zone label, gesture preview, selection frame, overlay options.

- §9: the mouse language as built (zones, profile file, commands by name, default profile); keyboard reduced to Space / Enter / D (programmable), Esc (fixed: modes off, else the settings screen, which it exits), the arrow keys and Ctrl+V; edit mode with select and crop; context menu, paste and save.

- §10, §11: opening through the scanner; drag and drop; “Mouse & keys” page in the settings editor; window place remembered; startup.csv.

- §12, §13, §14, §15: Day 18–19 measurements, memory limits, new ini keys, new tests.

- §17, §18: phase table and decisions updated.

- §1.1, §2.0 (Day 19, night): the homage to Hamana and the first principle; the Hamana mouse profile; the architecture pictures in docs\architecture\.

- §9.6, §9.7, §14, §15 (Day 21): sorting into folders (Phase G, G1, first stage): the sort panel, copy / move / delete on a worker thread, Undo, [Sort] keys, TestSort. The plan for all of Phase G is docs\Strategy_Phase_G.md.

- §9.9, §14 (Day 23): the magnifier (Phase H, G6).

- §9.8, §14, §15 (Day 22): display filters, steps 1 and 2 (Phase H, “Looking closer” — proposed name for filters and magnifier, planned as G4 / G6): the filter panel at the left edge, the GPU shader and CPU path, Lock filters, [Filters] Pinned, TestFilters.

## 1. Purpose

VersariteViewer is a native, fullscreen, mouse-driven image viewer for rapid inspection of scientific microscopy images and short GIF movies.

One objective drives every decision:

Minimize the time between “interesting image” and “next image”.

VersariteViewer is a viewer. File management stays in Total Commander.

Total Commander → select experiment → mview.exe image.tif → rapid inspection → move interesting images → back to Total Commander

VersariteViewer is also an educational project. The code should teach Object Pascal, threading and rendering, and every important decision is documented along with its reasons.

### 1.1 A homage to Hamana (v1.3)

VersariteViewer is dedicated to Hamana by Makito Miyano (last version 1.48, 2006): a GPU viewer years before that was common, with read-ahead so the next image never waited, and a mouse that did the work. Its source was never published, so its bugs could never be fixed; VersariteViewer carries its ideas forward in open, documented code. The homage is in the ideas, the credit (readme, the About box in the menu) and the Hamana mouse profile (mouse\Hamana.mouse, §9.2), never in copied code, formats or artwork. What VersariteViewer kept, what it changed and why: docs\From_Hamana_to_VersariteViewer.md.

## 2. Principles

### 2.0 The first principle (v1.3) [Decision]

Fast first, mouse first, never in the way.

What made Hamana worth twenty years, and the test for every feature, the microscopy ones included: does it make the next image come sooner, can it be done with the mouse, and does it stay out of the way when it is not needed?

### 2.1 Performance philosophy (from v1.1, unchanged)

- Never block the UI thread.

- User interaction always has the highest priority.

- Cancel obsolete work immediately.

- Prefer immediate visual feedback over maximum image quality.

- Optimize perceived responsiveness, not raw decoding speed.

### 2.2 The load-priority rule (new in v1.2) [Decision]

The image the user wants to see now beats everything else. Nothing (preloading, directory scanning, thumbnails, GPU uploads of other images) may delay it.

In practice:

| Situation | Rule |
| --- | --- |
| Worker threads busy with preloads | One worker is always kept free for the current image (§5.4). |
| Only one worker exists | The lowest-priority running job is cancelled to make room. |
| Directory scanner is reading the disk | Scanner pauses while the current image is being read (§5.5, I/O gate). |
| Preload decodes reading the disk (v1.3) | They wait at the I/O gate too, before reading and between bands (§5.5). |
| Current image already being preloaded | The running job is promoted, not restarted. |
| GPU upload queue | Current image tiles are uploaded first; other textures only in idle time. |

### 2.3 Architecture principles (unchanged)

- Everything is a command. Input sources (wheel, gesture, keyboard, script) only produce commands.

- One responsibility per class. Each class documents Purpose / Owns / Knows / Responsibilities / Does NOT.

- The form is a thin shell. TMView never depends on the GUI.

- Ownership: whoever creates an object destroys it.

- Benchmark before optimizing. Every performance target in §12 must be verified by measurement.

- Every commit compiles.

### 2.4 Threading principles (new) [Decision]

- Share nothing mutable. Threads exchange immutable objects (decoded images, directory listings). Once handed over, an object is never modified.

- Locks exist in exactly two places: the job queue and the image cache. Nothing else is locked.

- Never hold one lock while taking the other.

- Workers never touch the GUI, the navigator or OpenGL. Results go to the UI thread with TThread.Queue (never Synchronize, which blocks the worker).

- No Application.ProcessMessages as a way to “keep the UI alive”. If it seems needed, the work is on the wrong thread.

- (v1.3) The window thread never reads the disk for images or folders (§10). A failing or hung disk can then only stall a worker or the scanner, never the window.

## 3. Features

### 3.1 Version 1 (mandatory)

- Start from command line: mview.exe image.tif or mview.exe C:\Experiment. Started without arguments, VersariteViewer shows its settings editor (§11). (v1.3: a file or folder dropped on the window opens it the same way.)

- Fullscreen, no menu bar, no toolbar, no dialogs. (v1.3: the right-click menu contains Paste image, Crop selection (edit mode only), Save image, Save image as …, Save image and view (debugging), About and Exit, §9.6. “Save image as …” opens the Windows save dialog: the one dialog, on request.)

- Formats: TIFF (highest priority), JPEG, PNG, BMP, GIF including animation. (v1.3: GIF animation is done, §8.7.)

- Recursive directory navigation with wrap-around for images and directories. No dead ends. Wrap-around scope set in the ini: per folder or per tree.

- Sort modes: date (newest → oldest, default) and natural filename.

- Fit-to-screen, original size (1:1), zoom, free pan, rotation in 90° steps or free angle.

- Background preloading in the direction of travel, crossing directory boundaries. The 2 previous images always stay in memory.

- Browse and Skim modes (§6).

- Screen-zone-based mouse control and gestures (§9). (v1.3: built, with a profile file.)

- Unreadable files never stop navigation. A placeholder is shown only for files with an image extension that fail to decode (can be turned off in the ini). Other files are skipped silently.

### 3.2 Later versions

- Slide-in edge menu with buttons for favorite destination folders (Good / Interesting / Reject / …): one click moves or copies the current image, and browsing continues without interruption.

- Crop and rotate a region of interest, change brightness, contrast and dynamic range, and save the result to a repository folder, leaving the original untouched. Details to be specified later. (v1.3: started: edit mode with select, crop and save, §9.5.)

- (v1.3) Image filters and measurement tools derived from Fiji (planned by the user; to be specified later).

- Thumbnail cache on disk (no database), can be turned on and off. Storage method to be decided (safest option).

- Event-driven mouse scripting language. (v1.3: the profile file of §9.2 is the first step.)

- Magnifier, cursor-centered zoom, mirror. (v1.2d: wheel zoom keeps the point under the mouse, §8.1.)

- Additional formats (WebP, JPEG XL, AVIF). Movies with sound, designed in §8.7 (on the back burner, §18 #9).

### 3.3 Out of scope

Image database (possibly reconsidered later), tagging, advanced editing, file management beyond move/copy.

## 4. Architecture

### 4.1 Ownership tree

TMainForm                         (presentation, thin shell)
 ├── TIniEditor                   settings editor, only when started without arguments (§11)
 ├── TMediaView                   drawing surface + raw input
 └── TMView                       application coordinator
      ├── TConfig                 VersariteViewer.ini
      ├── TCommandDispatcher      command → action
      ├── TMouseEngine            raw mouse → commands
      ├── TNavigator              navigation state (UI thread only)
      │    ├── TDirectoryTree     directory list (snapshot)
      │    └── TDirectoryImages   image list per directory (snapshot)
      ├── TJobScheduler           priorities, wanted set, cancellation, modes
      │    ├── TJobQueue          thread-safe priority queue   [lock]
      │    └── TDecodeWorker ×N   worker threads
      ├── TDirectoryScanner       scanner thread
      ├── TMediaLoader            decoders (called by workers, stateless)
      ├── TImageCache             immutable decoded images     [lock]
      └── TRenderer               GPU renderer (CPU renderer as fallback)
           └── TTextureCache      GPU textures (UI thread only)

As built (v1.2d, updated v1.3). Where the code differs from the tree above:

| Spec | Code | Note |
| --- | --- | --- |
| TCommandDispatcher | TMView.Execute(ACommand, AArgs) | A separate class wasn’t needed. |
| TMouseEngine | (v1.3) TMouseEngine (source\mouse\uMouseEngine.pas) with TMouseProfile (uMouseProfile.pas) | Phase F (§9.2). The interim TInputHandler of v1.2d is no longer used. The engine uses no LCL; the drawing surfaces pass it their raw input. |
| TMediaView | TMediaView (CPU) or TGLMediaView (GPU, a TOpenGLControl) | One of the two, chosen at startup (§8.5). |
| TRenderer | abstract TRenderer (view model) with TGLRenderer and TCpuRenderer | §8.6. |
| TTextureCache | none yet: TGLRenderer holds the textures of the current image only | §8.4. |
| — | TIOGate | §5.5. |
| — | (v1.3) TWatchdog (source\utility\uWatchdog.pas) | Its own thread: emergency exit and exit deadline (§5.8). Runs until the process ends, never freed. |
| — | (v1.3) uMemoryGuard | Size check before every large allocation (§7.5). |
| — | (v1.3) uTiffQuick, uGifDecoder, uJpegHeader | Own readers for uncompressed and LZW TIFF, GIF, and the start of a JPEG (§7). |
| — | (v1.3) TAnimation, TAnimationCursor, TFrameClock (uAnimation) | Animation frames, picture building and timing (§8.7). |
| — | (v1.3) TMouseProfilePage (source\config\uMousePage.pas) | “Mouse & keys” page of the settings editor (§11). |

### 4.2 Responsibilities

| Class | Responsibilities | Does NOT |
| --- | --- | --- |
| TMView | Create/destroy subsystems, route commands, connect scheduler results to renderer. (v1.3: also plays animations, holds edit mode and the selection.) | Decode, draw, scan, handle raw input. |
| TNavigator | Current directory and image index, next/previous, wrap-around, answer “which file is at offset k?”. | Access the filesystem (it receives listings from the scanner). |
| TDirectoryScanner | List directories on its own thread, build the tree, deliver immutable snapshots. (v1.3: also resolves what to open, §10.) | Decide what the user sees. |
| TJobScheduler | Turn navigation into a wanted set of jobs, prioritize, cancel, switch Browse/Skim. (v1.3: detects and replaces stuck workers, §5.6.) | Decode anything itself. |
| TMediaLoader | Decode a file at a requested quality, report progress, honor cancellation. | Schedule, cache, or know about threads. |
| TImageCache | Own decoded images, replace lower quality with higher, evict by distance from current image. | Decide what to load. |
| TRenderer | Upload textures, draw the current image using the view transform. | Open files, decode, navigate. |
| TMouseEngine | Zones, wheel, clicks, gestures, keys → commands, following the mouse profile. | Contain any viewer logic, use the LCL. |
| TMediaView | Surface for painting, forward input to the mouse engine / dispatcher. | Call renderer zoom methods directly. |

### 4.3 Data flow

input ──► TMouseEngine ──► Command ──► TMView ──► TNavigator (new position)
                                          │
                                          ▼
                                   TJobScheduler.Reconcile(wanted set)
                                          │
                          ┌───────────────┴───────────────┐
                          ▼                               ▼
                   TDecodeWorker ×N                TDirectoryScanner
                   (TMediaLoader)                  (listings)
                          │ TThread.Queue                 │ TThread.Queue
                          ▼                               ▼
                    TImageCache ──► TRenderer        TNavigator snapshot swap
                                       │
                                       ▼
                                 GPU → screen

## 5. Threading model [Decision]

### 5.1 Threads

| Thread | Count | Owns / does |
| --- | --- | --- |
| UI thread | 1 | Window, input, commands, navigator, scheduler decisions, OpenGL context, texture uploads, painting, GIF timer. |
| Decode workers | N (default: CPU cores − 1, min 1, max 4) | Read file + decode + convert to display pixel format. |
| Scanner | 1 | Directory listing, recursive tree, later thumbnails. |
| Watchdog (v1.3) | 1 | Emergency exit hotkey and exit deadline (§5.8). Touches nothing else. |
| LZW helpers (v1.3) | 0 … 3 (cores − 1), only during a display job’s LZW TIFF decode | Decode every n-th strip with their own file handle and buffers (§7.3). |

(v1.2d) The worker count is DecodeThreads (0 = automatic: cores − 1, 1..4). Each worker initialises COM (multithreaded) for WIC (§7.1).

(v1.3) A stuck worker is replaced by a new one (at most 4 replacements per session), and a stuck scanner by a new scanner when the user opens something else (at most 4), §5.6.

No other threads. GIF playback uses a UI-thread timer. Its frames are decoded by a worker. (Movies, in a later version, add their own threads; see §8.7.)

Early phases may run with N = 1. The architecture does not change when N grows.

### 5.2 Priorities

Lower number = more urgent.

| Priority | Job | Runs on | Browse | Skim |
| --- | --- | --- | --- | --- |
| P0 Display | Current image, best quality obtainable quickly | worker | ✓ | ✓ (preview quality) |
| P1 Refine | Current image, full quality | worker | ✓ | — |
| P2 Ahead | Next images in the direction of travel, nearest first | worker | ✓ | previews only (v1.3) |
| P3 Behind | Images behind the current one | worker | ✓ | — |
| S1 List | Current directory, then neighbor directories | scanner | ✓ | ✓ |
| S2 Tree | Recursive tree | scanner | ✓ | paused (planned; v1.3: not paused, not needed so far) |
| S3 Thumbs | Thumbnails (later) | scanner | idle only | — |

Worker jobs and scanner jobs run on different threads, so they do not compete for CPU. They compete only for the disk, which the I/O gate (§5.5) resolves.

### 5.3 The wanted set: declarative scheduling

The scheduler is not told “load this, then that”. After every navigation it is told what should exist, and it reconciles:

OnNavigate(position, direction):
  Epoch := Epoch + 1
  Wanted := [ current @ P0 ]               { v1.3: Preview and Screen, both P0, if nothing is cached }
  if Mode = Browse then
    Wanted += [ current @ P1 (full) ]      { v1.2d: only after RefineDelayMs on the image, or at once on zoom }
    Wanted += previews of the next PreviewAhead images @ P2   { v1.3 }
    Wanted += next PreloadAhead images in direction @ P2
    Wanted += PreloadBehind images @ P3
  Scheduler.Reconcile(Wanted)

Reconcile(Wanted):
  for each queued job   not in Wanted  → remove from queue
  for each running job  not in Wanted  → Cancel
  for each wanted item already in cache at ≥ required quality → skip
  for each wanted item already running  → change its priority (do NOT restart)
  otherwise → enqueue

Why declarative: fast navigation then needs no special handling. Ten wheel clicks produce ten reconciles, and each one discards what the previous one wanted. Obsolete work disappears by construction.

(v1.3) As built in Phase E: - Current image, nothing cached: Preview and Screen, both P0. The thumbnail shows within a few ms and is replaced by the quick view without changing the view (Preview → Screen → Full). - Previews of the next PreviewAhead images (default 10) come first among the preloads: each costs only a header read. - Screen preloads as before. A cached thumbnail doesn’t count as preloaded. - The same list, current first, is the cache’s eviction window (§13).

### 5.4 Keeping a worker free for the current image [Decision]

- With N ≥ 2: a worker may take a P2/P3 job only if at least one other worker is idle. So one worker is always free for P0, and no cancellation is needed.

- With N = 1: when a P0 job arrives and the worker is busy with a P2/P3 job for a different image, that job is cancelled.

- If the P0 image is the one already being decoded, its job is promoted to P0 and allowed to finish.

### 5.5 I/O gate [Decision]

On a hard disk or network share, a directory scan can slow the read of the current image a lot.

- A P0 job raises the gate (TEvent reset) before reading the file and lowers it after the file data is read (not after decoding).

- The scanner checks the gate between directory entries and waits while it is raised.

- Preload jobs (P2/P3) do not raise the gate.

- (v1.3) Preloads wait at the gate too (IOGate.YieldToDisplay): before reading a JPEG or other file, between the WIC bands of a TIFF / PNG / BMP, and every 32 output rows of the own TIFF readers. While waiting they check for cancel every 50 ms, and they give up waiting after 5 s, so nothing can hang. Reason: on Day 18 three preloads read other 324 MB TIFFs from the same disk while the current one loaded (“jobs 3 waiting, 3 of 4 workers busy”).

### 5.6 Jobs and cancellation

type
  TJobPriority = (jpDisplay, jpRefine, jpAhead, jpBehind);   { ordinal = urgency }
  TQualityLevel = (qlNone, qlPreview, qlScreen, qlFull);

  TImageKey = record
    FileName: string;
    FileSize: Int64;
    FileTime: TDateTime;      { key changes if the file is replaced }
  end;

  TDecodeJob = class
  private
    FKey: TImageKey;
    FQuality: TQualityLevel;
    FPriority: TJobPriority;
    FEpoch: Cardinal;
    FCancelled: LongInt;      { 0 or 1, accessed with Interlocked* }
    FResult: IDecodedImage;   { set by the worker }
    FError: string;
  public
    procedure Cancel;         { InterlockedExchange(FCancelled, 1) }
    function IsCancelled: Boolean;
    procedure Deliver;        { runs on the UI thread via TThread.Queue }
  end;

Cancellation rules: - Cancellation is cooperative. The decoder checks IsCancelled regularly. For FPImage readers, the OnProgress event exposes a Continue flag that can stop a decode. Check per format that each reader actually calls it; formats that don’t can only be checked between read and decode. (v1.2d) FPC 3.2.2’s JPEG reader never calls it (its progress hook is an empty stub) and is slow (per-pixel virtual calls). VersariteViewer therefore has its own JPEG decoder on pasjpeg (uJpegDecoder): cancel checked every 16 rows and while a progressive JPEG is read in; a cancelled decode returns nil instead of raising. WIC decodes are copied out in bands of about 8 MB with a cancel check between bands. (v1.3) The own TIFF and GIF readers check per band, every 16–32 rows or per file part. PNG and BMP now go through WIC in bands too (§7.1), so they are cancellable. - Setting Cancel is cheap and safe from any thread. A cancelled job’s result is discarded, never partially shown. - Deliver checks that the result still matches something wanted (key + quality). A late result for a still-wanted image goes into the cache even if it came from an older epoch.

(v1.3) Stuck reads [Decision]. A thread waiting in a read that Windows can’t interrupt (a bad sector being retried, a hung USB or network drive) keeps the whole process alive until the read returns. No program can end it, Task Manager included. VersariteViewer can’t prevent that, but it doesn’t wait for it: - Every decoder’s cancel check also records “alive” (TDecodeJob.WorkerCancelCheck). A job not alive for 20 s (StuckReadMs) is taken as stuck (TJobScheduler.CheckStuck, twice a second). The file gets the placeholder “Disk not responding (no answer for 20 s)”, the job is cancelled, Windows is asked to cancel the read (CancelSynchronousIo, where the driver allows), the I/O gate is opened, and a replacement worker starts (at most 4 per session). If the stuck worker comes back later, it leaves if it was replaced, or simply goes on working; its image then replaces the placeholder. - The testing delay DecodeDelayMs doesn’t count as stuck. - The scanner: when it hasn’t come back for 20 s, the info line says “reading folders: the disk is not responding”. Opening something else then starts a new scanner (at most 4).

### 5.7 Delivering results to the UI thread

- Worker finishes → TThread.Queue(nil, @Job.Deliver).

- Deliver (UI thread): put the image into TImageCache. If it is the current image, pass it to the renderer and Invalidate.

- Never use TThread.Synchronize from workers. It makes the worker wait for the UI thread.

- (v1.2d) Safety net: a 50 ms UI timer calls CheckSynchronize(0) (TMView.PumpDeliveries). Without it, deliveries were occasionally left waiting after fast scrolling (“image name shown, picture never came”).

- (v1.3) The scanner delivers in two steps: first the start folder’s listing (TScanStart, OnStartReady), then the tree with every folder’s listing (OnTreeReady). A tree can’t overtake its start.

### 5.8 Shutdown order

- Stop accepting commands. (v1.3: arm the watchdog’s exit deadline, and save the settings first, so they survive a forced end.)

- Cancel all jobs, signal the scanner to stop, lower the I/O gate.

- WaitFor all threads. (v1.3: except threads taken as stuck: they are not waited for, and what they may still use is not freed.)

- Remove pending queued deliveries (TThread.RemoveQueuedEvents).

- Free cache, renderer (textures), then the remaining subsystems in reverse creation order.

Missing any of these steps usually shows up as a crash on exit, when a queued Deliver runs against a freed object.

(v1.3) Watchdog [Decision] (uWatchdog). Reported on 2026-09-27: on an image workstation a corrupt JPEG froze VersariteViewer so badly that the process could not be ended. The watchdog is a small thread of its own that depends on neither the window nor the workers: - Emergency exit: Ctrl+Alt+Shift+Q, a system-wide hotkey registered by the watchdog thread. It ends the process at once (TerminateProcess), even while the window is frozen. No settings are saved. The context menu shows the key next to Exit. If another program already uses the key, it isn’t available (TWatchdog.HotkeyRegistered = False); the Exit menu item, Esc (via the settings screen) and the deadline still work. - Exit deadline: every way of closing (Esc, gesture, menu, window button, settings editor) arms a 4 s deadline. A shutdown that takes longer, e.g. waiting for a worker stuck in a decode, ends with the process being terminated, instead of a process without a window left running. - What it can’t do: when a thread is stuck inside Windows (a driver, a read that never returns), Windows itself can’t end the process until the read returns. The window is gone at once; the process ends when the read returns.

## 6. Browse and Skim modes [Decision]

|  | Browse | Skim |
| --- | --- | --- |
| Goal | Best quality, smooth browsing | Lowest latency while flicking through |
| Preloading | Aggressive | Suspended (v1.3: except previews ahead) |
| Current image | Preview → full | Preview / screen quality only |
| Recursive scan | Runs | Paused (v1.3: not paused, not needed so far) |

Entering Skim: fast navigation has lasted for SkimEnterMs (default 1500 ms, range 1–2 s). “Fast” means each new navigation command arrives before the current image is displayed, or more than SkimRate image changes per second (default 4).

Leaving Skim: no navigation for SkimExitMs (default 250 ms), much shorter than entering, so full quality returns almost as soon as scrolling stops. The next reconcile runs in Browse mode, so refinement and preloading restart automatically.

Only the scheduler knows the mode. The renderer and loader never see it.

[Decision] Both times are ini settings (§14). Defaults to be tuned on real data.

(v1.3) As built (Phase E): - Rate over a sliding window [Decision]: Skim while the steps of the last SkimEnterMs average SkimRate per second or more (a ring of the last 64 step times). With the defaults: 6 steps within 1.5 s. The first build (Day 18) needed an uninterrupted run of fast steps; the short pauses of spinning a wheel, and wheel events arriving in bursts while large quick views are put on screen, kept resetting the run, so Skim came too rarely. - In Skim only previews are wanted (current and ahead): no Screen or Full decodes, no Screen preloads. Files without a thumbnail still get a Screen decode, which the next step cancels. - SkimExitMs without a step switches back to Browse: the image the user stopped at gets its quick view at once, full size after RefineDelayMs. The next fast step takes Skim up again at once. - The info line says “skimming”, the D line “SKIM” (otherwise “browse”). - No animation plays while skimming; it starts when Skim ends (§8.7). - SkimEnterMs=0 turns Skim off.

## 7. Image pipeline

### 7.1 Quality levels

Unknown → Preview → Screen → Full

| Level | How it is obtained (where the format allows) |
| --- | --- |
| Preview | Embedded thumbnail (TIFF reduced-resolution subfile, EXIF thumbnail) or JPEG scaled decode (1/8 or 1/4). |
| Screen | Decode, then downsample on the worker to about the screen size. |
| Full | Full decode. Needed for zoom beyond fit. |

The cache always holds the best level available. The renderer always draws the best level in the cache. It does not know which level it is.

If a format has no cheap preview, P0 goes straight to Full, and the Preview level is skipped for that file.

As built (v1.2d, updated v1.3) [Decision]:

| Level | JPEG | TIFF (v1.3) | PNG, BMP (v1.3) | GIF (v1.3) |
| --- | --- | --- | --- | --- |
| Preview | (v1.3) EXIF thumbnail (uJpegHeader reads only the start of the file): decoded, turned upright, black bars cut off when its shape differs from the photo. | — | — | — |
| Screen (“quick view”) | WIC scaled decode 1/2 … 1/8 inside the codec (v1.3, UseWICQuickView=1), or the own decoder with DCT scaling; then shrunk on the worker to exactly the fitted window size. Drawn 1:1, no resampling at paint time. | Uncompressed strips: own row-skipping reader. LZW strips: own decoder. Others: WIC in bands, averaged down while the bands arrive. | WIC in bands, averaged down while the bands arrive: only a screen-size bitmap is allocated. | The first frame only (§7.6). |
| Full | WIC (uWicDecoder), own decoder as fallback (except on out-of-memory). Plus a screen copy made the same way. | LZW: own decoder, straight into the bitmap. Others: WIC. Plus a screen copy. | WIC, after the memory guard. Plus a screen copy. | Every frame (§7.6). |

- Formats and JPEGs not larger than the window are decoded in full at once; the result then says Full.

- (v1.3) Files without a thumbnail answer “No preview in this file”; VersariteViewer remembers them and doesn’t ask again. A broken file whose thumbnail was readable shows its error, not the thumbnail. The 108 MP and 12 MP phone photos of the test set have no EXIF thumbnail; older phone photos do (190 × 107, 256 × 144).

- (v1.3) The final resize step is an own bilinear resize (uImageScaling.BilinearResize, 8-bit fractions), not BGRABitmap’s resampler. It matches Pillow’s bilinear within 0.4 levels on average.

- (v1.3) If WIC can’t read a file, BGRABitmap / FPReadTiff take over, now with the memory guard first (§7.5).

- The target size follows the window. After the size has been stable for 400 ms, cached quick views are remade.

- The full decode of the current image starts after RefineDelayMs on the image (default 250 ms), or at once on zoom in / 100 % (v1.3: or when edit mode is switched on).

- A Full result replaces the Screen version without resetting zoom, pan or rotation: all geometry is in original pixels (FullWidth / FullHeight).

- EXIF orientation is applied on the worker, at every level (uExifOrientation, [View] AutoRotate=1).

- Measured (GTX 960M laptop): WIC full decode 120–160 ms for 12 MP, about 1 s for 108 MP (pasjpeg: 6.1 s). More in §12.

### 7.2 Decoded image

type
  IDecodedImage = interface
    function Key: TImageKey;
    function Quality: TQualityLevel;
    function Width: Integer;
    function Height: Integer;
    function Pixels: PBGRAPixel;     { 32-bit BGRA, immutable after creation }
    function SizeInBytes: Int64;
    function FrameCount: Integer;    { > 1 for animated GIF }
    function FrameDelayMs(AIndex: Integer): Integer;
  end;

Using a reference-counted interface means the cache, the renderer and a pending Deliver can all hold the same image safely. It is freed when the last reference goes. FPC’s interface reference counting is thread-safe.

All conversion to display format (palette, 16-bit, CMYK, orientation) happens on the worker, never at paint time.

(v1.3) An animated image carries a TAnimation (the frames, read only after the worker made them); its bitmap is the first frame. The frames stay palette indices until the UI thread builds the picture to show (§7.6, §8.7). This is the one exception to “conversion on the worker”: building a GIF frame is a copy of a changed rectangle, done per frame.

### 7.3 TIFF specifics [Open]

- 16-bit and 32-bit float microscopy TIFFs need a mapping to 8-bit for display. Proposal for v1: linear min/max stretch computed on the worker. Later: adjustable window (brightness/contrast) as a shader.

- Multi-page TIFF (z-stacks, time series): v1 shows page 1. Later: page navigation as a separate command pair.

- Decoder: FPC’s FPReadTiff first. If compressions used in your real data are unsupported, a libtiff DLL behind the same TMediaLoader interface.

- Action: collect 10–20 real TIFFs from the microscopes (bit depth, compression, size, page count) into test\images\tiff\. This decides the questions above. (v1.3: still to come. The user says they are not super-sized.)

(v1.3) As built. Test set so far: the 108 MP photos saved as TIFF by IrfanView (12000 × 9000, 24-bit RGB, 9 strips of 1024 rows, no embedded preview): compressed = LZW with horizontal predictor (53–60 MB), uncompressed = 324 MB each.

Loader order for TIFF [Decision]: uncompressed quick view (row skipping) → own LZW reader → WIC → FPReadTiff.

- Uncompressed quick view (uTiffQuick, own minimal IFD reader, layout checked against the file size). In an uncompressed strip TIFF every row’s place in the file is known. A quick view reduced by S reads 2 rows of every S (a quarter and three quarters into each group, so fine patterns don’t alias) and averages all columns: 81 MB instead of 324 MB at S = 8. Full size of these files goes through WIC, which reads them quickly.

- LZW (uTiffQuick.LzwDecodeStrip, LoadLzwTiff), quick view and full size. WIC needed 4.4–4.7 s for the quick view of a 108 MP LZW TIFF.

  - LZW decoding by position: each table entry is (position, length) of a string already in the output, so decoding is short copies inside the output buffer. One strip at a time; strips over 256 MB are left to WIC.

  - Predictor 2 is undone per row, only for the rows used (the quick view uses 2 of every S).

  - Full size goes straight into the bitmap.

  - {$OPTIMIZATION ON} (-O2) in the unit, whatever the project’s level.

  - Display jobs decode the strips in parallel: up to 3 helper threads (TLzwStripThread, cores − 1), each taking every n-th strip with its own file handle and buffers. Each writes only its own rows. Preloads stay single-threaded and keep giving way at the I/O gate. Cancel: the worker checks between its strips and sets an abort flag the helpers watch.

  - A damaged strip leaves the rest black. Unreadable strip data or other layouts go to WIC.

  - Verified: a Python copy of the algorithm decodes all 9 strips of a test file bit-identical to Pillow (predictor included); the Pascal port was checked against it by an independent review.

- Supported by the own readers: strips (not tiles), 8 bits per sample, chunky, RGB (3 samples, or 4 with the extra one ignored) or grey (BlackIsZero / WhiteIsZero); uncompressed (quick view only) or LZW with predictor 1 or 2. 16-bit, float, tiled, planar and multi-page files are not handled by them; they go to WIC / FPReadTiff until the real microscopy TIFFs decide (§18 #2, #3).

- Note: the current TIFF is decoded twice (quick view, then full after RefineDelayMs or on zoom), like JPEG.

### 7.4 Errors

- Unreadable, corrupt or vanished file → cache stores an error entry, the renderer draws a placeholder (dark screen, file name, short reason), and navigation continues normally.

- Never a modal dialog. Errors go to the log if logging is enabled.

- (v1.3) Specific cases, recognised before any large allocation:

| Case | Text on the placeholder |
| --- | --- |
| Empty file (size 0 from the listing), every quality level, so it isn’t asked for again | “Empty file (0 bytes)” |
| Implausible JPEG size: the header claims more than 1000 pixels per byte of file (even a black JPEG needs about a byte per 160 pixels) | “Damaged file: the header claims W x H pixels, but the file has only N KB” |
| Too large for this computer (§7.5) | “image too large for this computer: W x H would need N MB (limit M MB)” |
| Read not coming back (§5.6) | “Disk not responding (no answer for 20 s)” |

- (v1.3) A damaged or cut-off GIF shows / plays what it contains (§7.6). A damaged LZW strip leaves the rest of the TIFF black.

- (v1.3) Test files in test\images\broken (see README.txt there): empty.jpg / .tif / .png, garbage.jpg (random bytes), header_only.jpg, truncated.jpg, jpeg_named.png (a JPEG with a .png name), huge_claim.jpg (frame header patched to 65535 × 65535, EXIF thumbnail intact). Browsing through that folder must show placeholders (for huge_claim.jpg: the thumbnail, then the error) and never stall.

### 7.5 Memory guard (v1.3) [Decision]

A corrupt header can claim any size: a JPEG up to 65535 × 65535, 17 GB as BGRA. Trying to allocate that makes Windows page the whole machine to disk until nothing responds, not even Task Manager. This is the most likely cause of the freeze reported on Day 19.

uMemoryGuard: before a bitmap is allocated, the loader checks that it fits: at most half of the physical memory for one image, and never more than 2 gigapixels. Otherwise the image gets the “too large” placeholder (§7.4). Applied to: - JPEG, from the header, for the size actually decoded (1/2 … 1/8 for the quick view; full size plus screen copy); - EXIF thumbnails (more than 4 MP is not a thumbnail); - TIFF, PNG and BMP through WIC (after WIC reports the size), the own TIFF readers; - GIF (§7.6); - the BGRABitmap fallback: the size is taken from the PNG / BMP / GIF header before loading.

The JPEG plausibility check (§7.4) closes a gap the guard leaves: a claimed 65535 × 65535 fails the guard at full size, but its 1/8 quick view (268 MB) would still have been decoded, as grey.

### 7.6 GIF (v1.3) [Decision]

Own decoder (uGifDecoder) instead of BGRABitmap’s reader, because VersariteViewer needs the first frame alone and quickly, cancellation and the memory guard, damaged files that still show what they contain, and small frames.

- Quality levels: Screen = the first frame only, read from the start of the file (8 MB; the whole file only if the first frame needs more). It says Screen if more frames follow, Full for a still GIF. Full = every frame, asked for after the usual RefineDelayMs pause. So browsing and preloads never decode whole animations.

- Frames as palette indices: 8-bit indices plus a palette per frame, a quarter of BGRA (Test.gif: 126 frames of 800 × 704 = 70 MB instead of 284 MB). LZW by position, as for LZW TIFF; {$OPTIMIZATION ON}.

- The picture is the logical screen size; frames are clipped to it (as the GIF test suite expects). Only a logical screen of 0 × 0 takes the first frame’s size.

- Disposal 1 / 2 / 3 and transparency. The picture starts transparent; transparent pixels show black. A delay of 0 or 1 plays at 100 ms (as browsers do).

- Loop counts are honoured (NETSCAPE2.0 / ANIMEXTS1.0): 0 = forever, n = n repeats after the first play; without the extension the animation plays once and stays on its last frame.

- Damage: a frame whose data is damaged or cut off is drawn as far as it was decoded; unknown blocks end the file (what came before is kept). A frame claiming more than the memory guard allows, or more than 4 times the picture (at least 16 MP), ends the file there (the first frame: error).

- Memory limit for all frames of one animation: a quarter of RAM, at most 2 GB. Frames beyond it are left out; the D line says so.

- Files named .gif that aren’t GIFs go to BGRABitmap.

- Verified: a Python copy of the algorithm (test\images\gif\gifproto.py) is identical to Pillow frame by frame on Test.gif, three other real GIFs and synthetic ones; the Pascal port was compared against it by an independent review (cut at every length and 400 random corruptions: no out-of-bounds access). Playback: §8.7.

## 8. Rendering

### 8.1 Transform-based rendering [Decision]

This is the “game mapping” technique: the image is uploaded once as GPU texture(s). Pan, zoom and rotation change only the transform. Pixels are never resampled on the CPU for display.

IDecodedImage ──upload once──► texture(s) + mipmaps
                                     │
ViewState (Zoom, PanX, PanY, Rotation) ──► transform ──► GPU draws quads ──► screen

- ActualScale = FitScale × Zoom (from Day 9). ZoomIn = Zoom × step, ZoomOut = Zoom ÷ step (reversible).

- Zoom is centered on the screen. Cursor-centered zoom comes later.

- Pan is unrestricted. The view resets to centered/fit on image change.

- Rotation in 90° steps for v1. Arbitrary angles come for free with the transform later.

(v1.2d) As built: - Zoom with the wheel keeps the point under the mouse fixed (cmdZoomAt): Pan' = q − C − r·(q − C − Pan) (q = mouse, C = window centre, r = zoom ratio). (v1.3: the step per wheel notch is ZoomStepPercent; the + / − keys are gone, §9.3.) Range 1/64 … 256×. - Free rotation angle on the GPU (the CPU renderer rounds to quarter turns). Fit uses the bounding box of the turned image, so the size changes smoothly while turning. - [Decision] Rotation is around the window centre. Rotation around the mouse (Pan' = R(Pan + C − q) + q − C) is postponed: it is only useful when preparing a crop (§3.2), so it comes with that feature.

### 8.2 Textures, tiles and mipmaps

- Query GL_MAX_TEXTURE_SIZE at startup. Images larger than that are split into tiles (proposal: 2048 × 2048) drawn as adjacent quads. (v1.2d: every full image is tiled at 1024 × 1024, for fine upload steps; smaller if the GPU’s maximum is smaller.)

- Generate mipmaps per texture so zoomed-out views are smooth and not aliased (UseMipMaps=1 in the ini). (v1.2d: with glGenerateMipmap (OpenGL 3.0, loaded at run time) after each tile. The old automatic GL_GENERATE_MIPMAP is only the fallback: with it, uploads ran at about 35 MB/s, 0.6 s per 2048 tile.)

- Magnification filter: linear by default. Nearest as an option when zoomed beyond 1:1, so individual pixels can be inspected. (v1.2d: nearest from 400 % on, automatically.)

- Tiles overlap by a 1-pixel border and use clamp-to-edge. Otherwise linear filtering shows visible seams at high zoom. Hamana used 64×64 tiles by default and its manual warns about exactly these seams.

- At exactly 1:1, place the image on whole pixels and use nearest filtering, so original size is really pixel-exact. Hamana’s manual admits its 1:1 view “may be slightly blurred depending on the video card”.

### 8.3 Uploading without blocking

- An OpenGL context belongs to one thread, the UI thread here. Uploads happen there.

- Uploading a large image in one go can take long enough to cause a visible hitch. So uploads are time-sliced: each frame uploads tiles for at most a fixed budget (proposal: 4 ms). Current-image tiles go first; preloaded images’ tiles are uploaded in Application.OnIdle.

- While tiles are missing, the renderer draws what is there, for example the preview texture scaled up underneath.

- Later: pixel buffer objects (PBOs) for asynchronous upload, if measurement shows the need.

(v1.2d) As built: budget 12 ms per frame. A new image shows its screen copy first (one small texture). The full image’s tiles are uploaded nearest to the middle of the view first and each tile is drawn over the screen copy as soon as it is there, so the view sharpens where the user looks. Preloaded images get no textures yet. The D line shows “sharpening n / N” and the time per tile (pixels + mipmaps).

(v1.3) An animation frame goes to the renderer as a new version of the same image, so zoom, pan and rotation stay. While the GPU is still uploading the previous frame (TRenderer.IsUploading), no new frame is built: the frame clock skips instead of queueing (§8.7).

### 8.4 GPU memory

TTextureCache keeps textures for the current image and the nearest preloaded images within a VRAM budget (proposal: 512 MB, configurable). (v1.2d: not built; only the current image has textures. Needed only if the upload of preloaded full images shows up in measurements.) A texture with mipmaps needs about 1.33 × width × height × 4 bytes.

### 8.5 Technology choice [Decision]

| Option | For | Against |
| --- | --- | --- |
| A. TOpenGLControl (LazOpenGLContext) + own texture class | Full control over tiles, mipmaps, upload. Most educational. | More code to write. |
| B. BGRABitmap BGRAOpenGL (TBGLVirtualScreen) | Already using BGRABitmap, quick start. | Less control over tiling and upload timing. |
| C. Direct3D 9/11 via headers | Closest to Hamana. | Windows-only, most work, fewest Lazarus examples. |

Decision: A (TOpenGLControl), unless another option clearly outperforms it in the spike. The spike must pass the Day 9 key test: a large image at high magnification pans with no delay.

(v1.2d) Built with A (uGLRenderer, uGLMediaView). OpenGL 2.0 is the minimum. If the context can’t be made, OpenGL is too old, or only the Windows software OpenGL is there, VersariteViewer uses the CPU renderer and the D line says why ([Renderer] UseGPU=0 forces it). When the window is recreated (fullscreen switch), the textures are uploaded again. Panning and zooming 108 MP photos is smooth on a GTX 960M; the TIFF test is still to do. (v1.3: a renderer made when switching to fullscreen also takes over edit mode and the selection.)

### 8.6 Renderer interface

Both GPU and CPU renderers implement the same interface. The existing BGRABitmap code becomes the CPU fallback and reference implementation.

IRenderer = interface
    procedure SetImage(const AImage: IDecodedImage);   { nil = nothing / placeholder }
    procedure SetViewState(const AState: TViewState);
    procedure Paint;
    procedure UploadStep(ABudgetMs: Integer);          { called per frame / on idle }
  end;

Painting is event-driven (Invalidate). Continuous redraw happens only while something animates (GIF, smooth zoom).

(v1.2d) As built, an abstract class instead of an interface: TRenderer holds the shared view model (fit / original mode, zoom, pan, angle, ZoomAt, PanBy, RotateBy, ToggleFit) and the text bars; TGLRenderer and TCpuRenderer implement painting. RequestScreenshot saves a picture of the window for the debugging menu.

(v1.3) Texts and marks drawn over the image, by both renderers:

| Item | What it shows |
| --- | --- |
| Info line | (Day 20, user) File name, then the image size (w x h, of the original), then the folder, then position (n / count), sort order, “skimming”, “animated, N frames” and status notes; for a crop or paste: “Cropped from ” / “Clipboard image”, size, saved or not. |
| Diagnostics line (D) | Now two lines (one ran past the right edge on a full-HD screen): decode, screen copy, cache, latency, paint times, queue, mode (SKIM / browse), “sharpening n / N”, animation “frame i / N, k skipped” or “done”, and a note if the memory limit left frames out. |
| Mode label | “ZOOM” / “ROTATE” / “EDIT …” with a short hint (§9.5). |
| Zone label | The zone’s name in its corner, for 1.5 s when the mouse enters the zone and with each command from it. Only while the diagnostics line is on (otherwise distracting, user, Day 19). |
| Gesture preview | While a gesture is made, what it will do, in the middle of the window (back to the start = nothing). |
| Selection frame | In edit mode: the selected area as a dark / light frame, in original image pixels, turned with the image (§9.5). |

Readability options ([View], §14): - OverlaySolid=1: the info and diagnostics lines on a solid black bar across the window instead of straight over the image (default 0). - OverlayColor=White | Yellow | Red: colour of the texts over the image (default White). On the GPU the white text texture is tinted, so it costs nothing extra.

The info line’s parts (Day 24, user), [InfoLine]: Font= (empty = standard) and FontSize= (points, 0 = standard) for the info line only; then one line per part, 1 = shown, 0 = left out, in the order of the lines in the ini (moving a line moves the part): FileName, Dimensions (W x H), Folder, Position (12 / 40), Videos (counted in the folder), Sorting (by date / by name), Zoom (52 % = size on screen, angle), State (loading, skimming, scanning; a pasted image: saved as …), Animation (frames), Filters ([filtered, auto …]), Messages (status notes). A part missing from the ini is on, after the others; VersariteViewer writes it on exit. The zoom is the renderer’s: TMView puts a marker (InfoZoomMarker) where it goes.

### 8.7 Movies (later versions) [Decision]

v1 plays only animated GIF. Movies come later, but the design is fixed now, so that nothing in v1 blocks it.

Why: what went wrong in Hamana. Hamana played movies with sound on Windows 2000/XP, and that stopped working on Windows 7 and later. The analysis of Hamana.exe (see docs\Hamana_Research.md and docs\Hamana_Commands.md) found three separate causes:

- System codecs. Hamana decoded through DirectShow, so it could only play what the system had registered as 32-bit DirectShow decoders. On XP, codec packs provided them. Today they are usually missing: other players bring their own decoders (VLC, mpv, MPC-HC), and Windows’ own players use Media Foundation, which DirectShow programs can’t use.

- A fixed extension list. Hamana treats a file as a movie only if its extension is on a built-in list (.avi .wmv .mpg .mpa .mpeg .vob .rm .asf .m2p). .mp4, .mkv and .mov aren’t on it.

- A foreign renderer inside the viewer’s GPU device (the fatal one). Hamana let the Windows video renderer (VMR9, with a custom allocator) write frames directly into Hamana’s own Direct3D 9 device. On Windows 7+, starting a movie fails with ResetDevice: hr = 8876086c (D3DERR_INVALIDCALL): the device reset is refused because the video renderer still holds video surfaces on it. This was reproduced on 2026-09-25 with LAV Filters installed, so codecs alone don’t explain it. It can’t be fixed from outside the program.

Rules for VersariteViewer:

| # | Rule | Avoids |
| --- | --- | --- |
| M1 | Bundle the decoder. Movies are decoded by FFmpeg libraries shipped next to VersariteViewer.exe (LGPL build, dynamically linked). VersariteViewer never depends on codecs registered in the system (DirectShow, Media Foundation). | Cause 1 |
| M2 | Detect by content. Whether a file is a movie is decided by probing the file (FFmpeg can identify the container), not by a fixed extension list. The extension list only pre-filters, and it is the one shared list from §16 #10. | Cause 2 |
| M3 | Nothing outside VersariteViewer touches its GPU context. Movie frames are decoded on a worker into ordinary frames (the same pixel format as IDecodedImage) and uploaded by the renderer like any other texture (§8.3). No system video renderer, overlay or shared surface is ever attached to VersariteViewer’s OpenGL context. OpenGL also has no device-reset step that could fail this way. | Cause 3 |
| M4 | One view, one transform. Zoom, pan, rotation and mirror apply to movies exactly as to still images, because a movie frame is just a texture. (Hamana did achieve this, and it is worth keeping.) | — |
| M5 | Stream, don’t preload. A movie keeps a small bounded queue of decoded frames (a few frames ahead), not a whole file in memory. The queue counts toward the cache budget (§13). Seeking or leaving the movie cancels queued work under the normal cancellation rules (§5.6). | Memory blow-up |
| M6 | Audio is the clock. When a movie has sound, the audio output sets the playback time, and video frames are shown to match it. Without sound, a UI-thread timer is the clock, the same as for animated GIF. GIF playback in v1 is written so that movies can later reuse its frame-timing code. | A/V drift |

Threads. Movies add one demux/decode thread per playing movie and one audio output thread. This extends §5.1, which describes v1. Movie decoding never uses the image decode workers, so a playing movie can’t delay the current still image (§2.2).

[Open] Audio output library (options: WASAPI directly, or a small wrapper such as miniaudio), and whether hardware video decoding is worth its complexity. Decide when movies are scheduled.

(v1.3) Movie playback stays on the back burner [Decision]: the user edits microscope movies in VirtualDub, so VersariteViewer doesn’t need to replicate that. The design above stays as the plan if movies are ever scheduled.

(v1.3) GIF playback, as built (uAnimation, TMView), following the design above: - Three parts: TAnimation (the frames, made by a worker, read only afterwards), TAnimationCursor (builds whole pictures frame by frame on the UI thread; a GIF frame usually changes only a rectangle), and TFrameClock (which frame is due when). - TFrameClock knows nothing about GIF: it asks for each frame’s display time through a function, so a movie without sound can drive it the same way (rule M6). Fixed times from the start, so a late frame doesn’t slow the animation; skipped frames are counted; after a stall of more than 1 s it goes on from now. It takes a play count and reports Finished (loop counts, §7.6). - A UI-thread timer, set to the time until the next frame is due. - Playback starts when the Full version (all frames) arrives, after about RefineDelayMs. Not while skimming (starts when Skim ends). Stops when another file is shown (and releases its frames). Showing the file again plays it again. A minimised window uploads nothing, so playback waits. - Zoom, pan and rotation work while it plays. Crop takes the frame on screen (§9.5).

## 9. Input and commands

### 9.1 Commands

All actions are TCommand values dispatched by TCommandDispatcher. Current set (uCommands.pas) plus v1.2 additions:

NextImage  PreviousImage  NextDirectory  PreviousDirectory
ZoomIn  ZoomOut  FitToScreen  OriginalSize  RotateLeft  RotateRight
PanBy(dx, dy)   ToggleSortMode   Rescan   Magnifier   Exit
Later: MoveTo(folder)  CopyTo(folder)  NextPage  PreviousPage

TMediaView must not call TRenderer.ZoomIn directly (it does today). It produces commands.

(v1.2d) Done. Commands can carry values (TCommandArgs: X, Y, Value): ZoomAt(x, y, notches), PanBy(dx, dy), RotateBy(degrees), ToggleFit(x, y), plus InputMode (shown on screen) and SaveImage (debugging). The mouse engine of Phase F produces the same commands.

(v1.3) Added: SortByDate, SortByName, ParentDirectory (browse from the parent of the opened folder), OriginalSizeAt(x, y), ToggleInfo, ToggleDiagnostics, ToggleFullscreen, ShowMenu(x, y), Back (leave a mode, else exit), Paste, SaveImage (the image as PNG), SaveDebug (image and window, the old save), EditMode, EditModeOn, EditModeOff, CropSelection, DragStart(x, y), DragPoint(x, y), ShowZone(zone), GesturePreview. Magnifier is still reserved.

### 9.2 Mouse engine

- The screen is divided into four quadrants. Each quadrant has its own command map. Quadrants represent workflow contexts:

| Quadrant | Default role |
| --- | --- |
| Bottom left | Primary browsing, sorted by date (newest → oldest) |
| Top right | Secondary browsing, sorted by natural filename |
| Bottom right | Inspection: wheel = zoom |
| Top left | Reserved |

- Gestures (right button held + move): left = previous directory, right = next directory, down = exit.

- Mouse cursor hides after MouseCursorHideTime.

- Mappings live in a separate mouse profile file (Default.mouse), not in VersariteViewer.ini. v1 format is INI-style. The scripting language comes later and replaces it without changing commands.

(v1.3) The mouse language, as built (Phase F) [Decision]. uMouseProfile (the profile file), uMouseEngine (raw input → commands). Both use no LCL, so test\TestMouse.lpr tests them with plain fpc. The user’s aim: avoid keyboard interaction altogether.

Profile file. Default.mouse next to VersariteViewer.ini ([Mouse] Profile names it). It is written with the built-in profile at the first start, so it can be edited. Lines it doesn’t understand are reported with their line number (in the viewer’s info line) and skipped; the rest of the file still counts.

[Anywhere]
RightClick   = Menu
GestureDown  = Exit

[Zone BottomLeft]
Name      = Browse by date
Order     = Date
WheelDown = NextImage
WheelUp   = PreviousImage

[Keys]
Space = NextImage

- Zones: the four quarters of the view (TopLeft, TopRight, BottomLeft, BottomRight). Each has a name (shown on screen, §8.6), an optional browsing order (Date, Name or None) and its own event table.

- [Anywhere]: what a zone doesn’t set itself. In a zone, None switches an Anywhere entry off there.

- [Keys]: the three programmable keys (§9.3). Esc is fixed; an old Esc = … line is ignored.

- Up to three commands per event, run from left to right: WheelDown = SortByName, NextImage.

- Command names instead of Hamana’s numbers. Names are not case sensitive; ; and # start a comment (not inside a zone name). A UTF-8 byte order mark is accepted.

- Zones switch: [Mouse] ZonesEnabled=0 in VersariteViewer.ini: every button does its Anywhere command everywhere; no zone orders, no zone names.

Events (names as in the file):

| Kind | Events |
| --- | --- |
| Buttons | LeftClick, LeftDouble, RightClick, RightDouble |
| Wheel | WheelUp (away), WheelDown (towards you), WheelClick |
| Tilt | TiltLeft, TiltRight |
| Side buttons | X1 (rear), X2 (front) |
| Gestures | GestureLeft, GestureRight, GestureUp, GestureDown |
| Keys | Space, Enter, D |

Commands (names as in the file):

| Group | Commands |
| --- | --- |
| Navigation | NextImage, PreviousImage, NextFolder, PreviousFolder, ParentFolder, Rescan |
| View | ZoomIn, ZoomOut (at the mouse), Fit, OriginalSize and FitOr100 (100 % centred in the window, Day 23), RotateLeft, RotateRight (90°), TurnLeft, TurnRight (5° per wheel notch) |
| Order | SortByDate, SortByName, ToggleSort |
| Modes | ZoomMode, RotateMode (switches), EditMode, EditModeOn, EditModeOff |
| Window | Fullscreen, Info, Diagnostics, Menu |
| Image | Paste, SaveImage, CropSelection |
| Leave | Back (leave a mode, else exit), Exit |
| — | None |

Default profile (built in, DefaultProfileText):

| Where | Settings |
| --- | --- |
| Anywhere | Wheel down / up = next / previous image; left double-click = fit ↔ 100 %; right click = menu; wheel click = fullscreen; tilt left / right and gesture left / right = previous / next folder; gesture up = parent folder; gesture down = exit; X1 = zoom mode; X2 = rotate mode. |
| Top left “Edit” | Left click = edit mode on; left double-click = edit mode off; wheel up / down = turn right / left 5°. |
| Top right “Browse by name” | Order Name. |
| Bottom left “Browse by date” | Order Date. |
| Bottom right “Inspect” | Wheel down = zoom in, wheel up = zoom out (towards you = in); left double-click = fit ↔ 100 %. |
| Keys | Space = next image; Enter = fullscreen; D = diagnostics. (Esc is fixed, §9.3.) |

An existing Default.mouse keeps its entries. The “Mouse & keys” page has a button “Use the built-in profile” (then Save) to get the current defaults.

Other profiles (v1.3): [Mouse] Profile= in VersariteViewer.ini names the profile file (next to VersariteViewer.ini; default Default.mouse; a missing file is created with the built-in profile). VersariteViewer ships mouse\Hamana.mouse, the homage profile (§1.1): the wheel steps through the images at the top right by name and at the bottom left by date and zooms everywhere else, Hamana’s four gestures, right click = original size (at once), X1 = zoom mode, X2 = menu, top-left click / double-click = edit mode on / off, wheel click / Enter = fullscreen. TestMouse loads the shipped file and checks it.

Fixed inputs (not in the profile):

| Input | Action |
| --- | --- |
| Left button + drag | pan; in edit mode: select an area (§9.5) |
| Right button + drag | gesture (a gesture is not a right click) |
| Arrow keys | ↑ / ↓ = previous / next image, ← / → = previous / next folder (§9.3) |
| Ctrl+V | paste an image from the clipboard (§9.6) |
| Ctrl+Alt+Shift+Q | emergency exit (§5.8), system-wide |

Rules [Decision]: - Zones have a dead band of 3 % along the middle lines, where the zone doesn’t change (it doesn’t flicker there). The zone is fixed while a button is held (drag, gesture). - Click or double-click: a single click runs at once, unless the zone also has a double-click for that button: then it waits for the Windows double-click time and runs only if no second click came. A second press within that time, within 6 px of the first and in the same zone, is the double-click (on the press, as Windows does). - Drag: movement of 4 px or more with the left button is a drag, not a click. The engine reports where a drag starts and is (DragStart, DragPoint) as well as PanBy. - Gestures need 40 px of movement, and the main direction must be 1.5 times the other, so a diagonal stroke does nothing. The right-click and gesture thresholds agree, so every right-button stroke is either a menu or a gesture. - Wheel: one event per notch. High-resolution wheels send parts of a notch, which are collected. Zoom and turn commands follow the parts smoothly instead. - Tilt: one event per tilt. Holding the tilt wheel repeats the message; it fires again only after a 300 ms pause, or at once in the other direction. - X1 / X2 act on the press only. LCL 4.6 never reports their release (TControl.WMXButtonUp looks for the button in the “buttons down” flags, where Windows no longer lists it). Hold-to-zoom got stuck; the side buttons are therefore switches, independent of mouse movement. - Some mice send the side buttons as Browser Back / Forward keys; these count as X1 / X2, except within 700 ms of a real side-button press (echo). - Zoom mode / rotate mode are switches: while one is on, the wheel zooms (at the mouse, towards you = in) or turns (5° per notch) everywhere. Back (Esc) or the same switch ends it. - Navigation from a zone with an order first switches to that order (only if different; the current image stays). - Back (Esc): leaves the zoom / rotate mode first, then edit mode; with no mode on it returns to the settings screen (§9.3). The engine sends Back to TMView, which knows about edit mode. - Cursor hiding: after [Mouse] MouseCursorHideTime ms without input (default 3000; 0 = never). Not while the menu is open. - The menu is a command (right click by default), no longer the LCL’s automatic context menu.

(Day 22, user) Where the wheel zooms: with the zones on, a zone’s (or [Anywhere]’s) ZoomIn / ZoomOut zooms at the middle of the view: the mouse sits in a corner zone, and zooming at the mouse pulled the image towards that corner. With the zones off (ZonesEnabled=0) it zooms at the mouse, as before; zoom mode (X1) always zooms at the mouse.

### 9.3 Keyboard

Minimal: arrows, PgUp/PgDn, Home/End, Esc = exit. Keys also produce commands.

(v1.3, replaces the v1.2d key list) [Decision] The keyboard is kept minimal, because at a laser table the keyboard is out of reach; everything must work with the mouse. Only these keys are read by the viewer:

| Key | Action |
| --- | --- |
| Esc | fixed (v1.3, Day 19): zoom / rotate mode off; else edit mode off; else back to the settings screen (as after a start without an image). On the settings screen, Esc exits VersariteViewer (unsaved changes: a second press). |
| Space, Enter, D | programmable in the profile’s [Keys] (default: next image, fullscreen, diagnostics) |
| ↑ / ↓ | previous / next image (like the wheel) |
| ← / → | previous / next folder (like tilt and the gestures) |
| Ctrl+V | paste image |
| Ctrl+Alt+Shift+Q | emergency exit (watchdog, §5.8) |

The other keys of v1.2d (→ / PgDn / Backspace / PgUp for images, + / −, Home, End, L, R, S, F5, I, Z) are gone. Their actions are commands in the profile (§9.2).

### 9.4 Wheel press (v1.3)

Pressing the wheel (middle button) switches fullscreen on / off, like Enter. In the profile this is WheelClick = Fullscreen.

### 9.5 Edit mode: select and crop (v1.3) [Open: first step]

The first part of the crop feature of §3.2, as the user asked for it: “single left click in the edit field enables edit mode, double left click disables it; edit mode enables a selection box and in the right-click menu ‘crop selection’; the cropped selection is zoomed to screen and can be saved with Save image.”

- On / off: a left click in the Edit zone (top left) switches it on (after the double-click time); a double-click there, or Esc, switches it off. Switching it on starts the full-size decode.

- The mode label says “EDIT … left drag = select an area, right click: Crop selection, double-click in the Edit zone / Esc = end”.

- Selection: left drag draws it instead of panning. It is kept in original image pixels, so it stays on the image while zooming and turns with the image. A new image clears it; the Full version of the same image keeps it.

- Crop selection (menu, shown only in edit mode, enabled with a selection): the area is cut from the best version in memory (the full image; the quick view if the full one isn’t there yet, and the info line says so; the frame on screen of a playing animation). It is shown fitted to the screen with the same rotation, as “Cropped from ”. A crop can be cropped again. The next step goes back to the files.

- Save image writes a crop as <name>_crop_<time>.png into the save folder (§9.6).

- Amendment (Day 26): Save image as … offers TIFF next to PNG (an uncompressed RGB TIFF, uImageFileScale). In the microscopy edition every saved file carries the image’s scale (TIFF ImageJ’s way, PNG a pHYs chunk); VersariteViewer writes none (72 dpi).

- Amendment (Day 26, user): on a turned image the frame is upright on the screen. Before, the selection was a rectangle in the image’s own pixels and was drawn turned with the image. Now it lies in the screen’s axes as drawn (the selection keeps that angle beyond the nearest quarter turn: TImageRect.Angle; mirrored, its negative; at 0 / 90 / 180 / 270 degrees nothing changes - an image-axis rectangle is upright there); the crop cuts it from the image turned as it was then (as “Apply filters to a copy” turns it; an oblique turn’s corners are black) and shows it fitted, turned only by what the view was turned since. A turned selection’s histogram (Auto) uses the image’s pixels around it (its bounding box); “Make icon” takes its middle. Not turned: everything as before.

Later (§3.2): rotation around the mouse for preparing a crop, brightness / contrast / dynamic range, Fiji-derived filters and measurement tools.

### 9.6 Context menu, paste and save (v1.3)

Menu entries (right click by default):

| Entry | Does |
| --- | --- |
| Paste image (Ctrl+V) | Shows the clipboard’s image (“Clipboard image … not saved”) until the next step. |
| Crop selection | Edit mode only (§9.5). |
| Save image | Writes only the image, as PNG, to the save folder. If that folder can’t be used (a wrong path in VersariteViewer.ini, a missing drive, no permission), the file goes to the Documents folder and the status line says so (Day 20). |
| Save image as … | (Day 20, user: “like in IrfanView”) A save dialog: starts in the folder last chosen this session (else the save folder), with the image’s name as .png; asks before overwriting. PNG only (a .jpg / .tif / .bmp / .gif ending becomes .png, other names get .png added). No fallback folder: a failure is reported. The save folder in VersariteViewer.ini stays as it is. |
| Save image and view (debugging) | The old save: the decoded image and a picture of the window (§15). |
| Sort panel (side menu) | (Day 21) Opens the sort panel (§9.7); it also opens at the right edge. |
| Delete current image | (Day 21) Moves the file into the deleted-files folder (§9.7). VersariteViewer never really deletes. |
| Undo … | (Day 21) Only when there is something to take back; names it (“Undo move of cell.jpg to Good”). |
| Make icon from this image | (Day 21) An icon for the sort panel from the selection (edit mode) or the middle of the screen (§9.7). |
| Side by side with Total Commander | (Day 21) VersariteViewer left half, Total Commander right half in the image’s folder; again: back (§9.7). Ticked while on. |
| Exit | Shows the emergency exit key next to it. |

Save folder [Decision]: [Debug] SaveImageDirectory. If empty, the user’s Documents folder (SHGetFolderPath, also when it was moved, e.g. to OneDrive), which is then written into VersariteViewer.ini at the first save. In a read-only folder it is used for that session only. (An VersariteViewer.ini written by earlier versions may still hold the old default …\test\saved_images\; delete the value to use Documents.)

### 9.7 Sorting into folders (Day 21, Phase G, G1) [Decision]

The decisions are in docs\Strategy_Phase_G.md (v5). Built in the first stage:

- The panel (uSortPanel): a slim column at the right edge, drawn by VersariteViewer into a picture that both renderers show on top (TRenderer.SetPanel, a version number tells the GPU renderer when to upload it again). One button per sort folder: a folder shape in the slot’s colour with its number, the folder’s name, a “…” corner. Below: “+ add folder”; at the top: the pin; at the bottom: a line with the last action (click: undo), or the hovered button’s full folder.

- Elastic: as tall as the window, about 160 px wide (scaled for the screen’s DPI), each button between 36 and 20 px high (scaled), as many as fit; more than fit: the wheel scrolls the column.

- Opening: the mouse rests EdgeDelayMs (0.5 s) within EdgeWidth (12 px, DPI-scaled; wider than a first 4 px, which was too hard to hit in a window, user) of the right edge with no button down (a right-drag gesture ending there doesn’t open it); or the menu’s “Sort panel (side menu)”, or the SortPanel command (then it stays open until the mouse has been on it). Closing: unpinned, 0.6 s after the mouse has left it (also out of the window, or when another program gets the focus), and after every copy or move; Esc closes it (Day 26, user: the right panel stays open most of the time - so after the magnifier, an open filter panel and edit mode, before the settings screen). The pin keeps it open ([Sort] Pinned).

- Mouse: the surfaces offer every mouse event to the panel first (OnOverlayMouse, a hook in TMediaView and TGLMediaView); what lands on the open panel doesn’t reach the mouse engine. A button acts on release, where it was pressed. Double-click left = copy, double-click right = move (Day 21, user: single clicks “too erratic, many unnecessary moves / copies”): a single click on a button only shows that in the bottom line. Double click = both clicks with the same mouse button on the same button within the Windows double-click time, hardly moved (VersariteViewer’s own timing, as the mouse engine’s). The pin, “+”, “…”, the bottom line (undo) stay single clicks; a wheel click on a button opens its folder. Tilting the wheel over the panel does nothing.

- Confirmation (Day 21, user: “some kind of visual confirmation … a flash in the folder icon color”): while a copy / move runs, its button has a frame in the folder’s colour; when it is done, the button lights up in that colour with a check mark and fades within 0.9 s. Failed or refused (“already in Good”): red with a cross. Delete and Undo flash the bottom line (neutral, or red). Unpinned, the panel closes after the flash, not at the click (at the latest 3 s later, for a slow copy); a result that arrives with the panel closed (e.g. Delete from the menu) flashes a narrow strip at the right edge. The status line says it in words as before.

- Copy / move / delete run on one worker thread (uFileMover), in order, never on the window thread. Never overwrite: an existing name gets _1, _2 …. A file in use is tried again for 2 s. A move to another drive whose original can’t be removed afterwards (in use) is reported and counted as a copy. A missing sort folder is reported, not made. Every job is written to sorting.log next to VersariteViewer.exe (time;action;from;to;result, sep=; for Excel).

- Moving is instant: the image leaves the lists at once and the next one shows (like a step forward); if the move fails it comes back, and is shown again if the user hasn’t gone on. A copy or move into a folder that is being browsed shows up there. Moves made while the folder tree is still being scanned are applied to the tree when it arrives (it was listed before them).

- Delete = move into the deleted-files folder ([Sort] DeletedFolder, default Documents\VersariteViewer deleted files (Documents\MView deleted files if it exists, §9.11), made when needed). There is no real delete and no “empty” button. An image in the deleted-files folder already is not “deleted” again.

- Undo (menu, Undo command, the panel’s bottom line) takes back the newest copy / move / delete, up to 50 in a row: a moved or deleted file goes back to its folder (under its old name, or _1 if that is taken now) and is shown again if its folder is the one being browsed; a copy is moved into the deleted-files folder (never deleted). While a copy / move is still under way, Undo is refused (“still copying / moving: undo when it is done”), so it never takes back an older one by mistake. A delete whose file was in use is reported, with nothing to undo. No confirmations: undo instead.

- A pasted or cropped image is not a file: sorting asks to save it first. Copying into the folder the image is already in is refused (“already in Good”).

- Choosing folders (the “…” corner, or “+”): a menu with Choose folder … (the Windows folder dialog, starting in the slot’s folder, else next to the folder chosen last, else the parent of the image’s folder, else Documents), Recent folders (8), This image’s folder, Its parent folder; for a slot also Colour (8 colours), Move up / down, Remove this button. From “+”, every choice adds a button. Drag and drop (e.g. from Total Commander): folders dropped on the open panel become sort folders: onto a button, the first replaces it, the others are added; anywhere else on the panel, all are added. Dropped elsewhere a folder opens as before.

- Everything is kept in VersariteViewer.ini, [Sort] (§14), saved at once when a slot changes.

- Closing VersariteViewer while a copy or move runs waits for it (never half a file); the watchdog’s exit deadline is 2 min instead of 4 s then. Jobs not started yet are dropped (the files stay where they are).

- Exceptions to §10 (made by hand, rare): a drop on the panel checks which dropped names are folders, and the folder dialog’s start folder is checked, on the window thread. The navigator’s lists are changed in place by sorting (RemoveFile, AddFile), instead of waiting for a rescan.

- Mouse profile commands: SortPanel, DeleteImage, Undo (none bound by default).

Stage 2 (Day 21):

- Icons from the icon folder ([Sort] IconFolder, default icons\ next to VersariteViewer.exe): a button uses its own icon (Slot<n>Icon: a name in the icon folder or a full path; - = the coloured folder) or, without one, the icon named like its folder (Good.ico / Good.png for …\Good). Assigned by dropping an .ico / .png on the button, or in the “…” menu → Icon (by name, none, the icon folder’s icons with their pictures, “Choose icon file …”, “Open the icon folder”). Scaled to the button with a fine filter, from the smallest picture in the .ico at least that large (1, 4, 8, 24, 32-bit and PNG entries, uIconFile); the number sits small in a corner. The icon folder and extra icon files are read, and every sort folder is checked, on a thread of its own (uSortIcons) when the panel opens (again after 3 s), when a slot changes and after an icon is made. A folder not found is drawn grey; its bottom line says “folder not found”.

- Icon preview (Day 24, user): while the mouse rests on a button with an icon, the icon is shown large in a box to the left of the panel, at the top of the view (it stays put while the mouse moves down the list): at its own size (the largest picture in the .ico, or the .png’s size), at least 128 px (a small icon is enlarged), at most 256 px (scaled for the screen) and what fits beside the panel; the picture only, no text. The box takes no clicks and goes when the mouse leaves the button. Icons on the buttons carry no number (the coloured folder shape without an icon keeps its number).

- Make icon from this image (menu): the edit-mode selection, else the middle of the screen, as a square (the shorter side); scaled to 16, 24, 32, 48, 64, 128 and 256 px, PNG pictures with alpha in one .ico, named after the current image’s folder (IconBaseName), written by the mover thread into the icon folder; an existing one is renamed <name>_previous.ico (then _previous_1 …), never overwritten. The buttons that find it by name flash once it is written.

- Into a slot’s folder (user: “no way to switch into the side panel folders”): a swipe to the right or (Day 24) to the left over its button (at least 40 px, more sideways than up / down), a wheel click on it, or “Open this folder” in its “…” menu: the folder is opened for browsing (like a drop).

- A pasted or cropped image (user): copying / moving it with the panel saves it as PNG into that folder (<name>_<time>.png, _1 if taken; the folder must exist). Left click: it stays on screen; right click: the file shown before comes back at once (if the save then fails, the image comes back). Undo moves the saved file into the deleted-files folder. “Delete current image” on a pasted image just closes it.

- Follow Total Commander (Day 23, user: “a power viewer for tc”) ([Sort] FollowTotalCommander: 0 off (default since Day 24), 1 its folder, 2 also the image under its cursor; right-click menu “Follow Total Commander”). Total Commander tells nobody about changes, so VersariteViewer asks every 200 ms (uTCFollow): WM_COPYDATA ‘GW’ “SP” / “SC”, answered to a hidden message window (codes from community scripts), with the documented WM_USER+50 path line as the fallback for the folder. Only changes in Total Commander are followed (VersariteViewer’s own browsing is never pulled back); archives / FTP / plugin paths are ignored; while a folder opens, the last cursor position is shown when it is ready. If the cursor question isn’t answered, VersariteViewer says so once and follows the folder. While following (either mode) and Total Commander runs, folders are opened without their subfolders, whatever [Navigation] Recursive says (user); switching the mode reopens the image’s folder accordingly. With Total Commander not running, browsing is as the ini says. A bold “TC” label in the bottom right corner, always there (user): see-through (an outline) when VersariteViewer doesn’t follow, light blue while it follows the folder, amber while it also follows the cursor (steady; blinking was tried and was too much); the info line ends before it; a left click on it cycles off → its folder → folder and cursor (saved, the info line names the setting) shows that VersariteViewer follows it now (user: otherwise there was no way to see why subfolders were missing; a plain [TC] in the info line was not enough); it shows also with the info line off. The cursor question is “SN” (“SC” answers a number, user’s test); without an answer, the active file list’s line under the cursor is read (WM_USER+50 3 / 1007 / 1008, LB_GETTEXT). The D line shows how Total Commander answered.

- Folder steps locked while following (Day 24, user): while VersariteViewer follows Total Commander and it runs, Total Commander decides the folder: next / previous folder (gestures, keys) and the parent folder are refused (the image steps wrap around inside the folder instead of climbing out with ClimbUp; user: “very convenient”), and a notice flashes in the middle of the view in the TC label’s colour: “TC connection: directory change disabled!” (two short flashes, then steady; gone after 1.8 s).

- Videos are counted, never shown (Day 24, user: 1.0 ignores movies): files with a video extension (uImageFormats.VideoExtensions: mp4, m4v, mov, avi, mkv, webm, wmv, mpg, mpeg, flv, 3gp, mts, m2ts, vob, ser) are counted per folder; the info line adds “– 3 videos” after the position, and a folder with videos but no images says “No images found in … – 5 videos (MView shows images only)”.

- Edit mode with zoom / rotate mode (Day 23, user): the top line says EDIT ON | ZOOM … / EDIT ON | ROTATE …, since edit mode stays on in both.

- Settings screen, Total Commander side by side (Day 22, user): a button next to Exit puts VersariteViewer into the left half of its screen and Total Commander into the right, in the last session’s folder ([Startup] LastDirectory), else Documents. Not a toggle.

- Settings screen (user): Ctrl+V with an image (and no text) in the clipboard opens the viewer with that image (the last session opens behind it, for the next step); files dropped anywhere on the settings screen, also on the text, open as before.

- Side by side with Total Commander (Day 21, user): menu entry (ticked while on) and mouse profile command SideBySide. VersariteViewer fills the left half of its screen’s work area (the taskbar stays free), Total Commander the right half, so the sort panel sits right next to it. Total Commander opens the image’s folder in its active panel (TOTALCMD64.EXE /O /S /L=<folder>; a running one gets it passed, otherwise it is started). The program: [Sort] TotalCommander (the program or its folder), else the running one’s, else its registry entry (InstallDir), else C:\totalcmd and the Program Files folders. Windows 10 / 11’s invisible window borders are corrected so the halves meet. A Total Commander just started is placed when its window appears (up to 60 s: an unregistered copy shows its reminder first); a running one is placed at once and again after 0.6 s (it may bring itself up when it gets the folder). Again (or fullscreen, or Esc to the settings screen): VersariteViewer goes back to fullscreen / its place before; Total Commander stays. The window place saved in VersariteViewer.ini is the place before, never the half. Limit (accepted): a Total Commander running as administrator can’t be moved by VersariteViewer (“does it run as administrator?”). Unit uTotalCommander.

Next stages (Strategy_Phase_G.md): G6 magnifier, G4 filters; a settings page for the sort folders.

### 9.8 Display filters (Day 22, Phase H “Looking closer”, step 1) [Decision]

The plan is docs\Strategy_Phase_G.md, G4. Built in step 1:

- The filters (uFilters, one definition of the maths for both renderers), in this fixed order: black / white point (dynamic range) → brightness / contrast → gamma → saturation / hue → invert. Black / white point 0 … 255 (on 8-bit values; white stays above black), brightness and contrast −100 … +100 % (contrast +100 % is a 20 × stretch, −100 % flat grey), gamma 0.2 … 5 (< 1 brightens the dark parts), saturation 0 … 3 (0 = grey at the pixel’s luma), hue −180 … +180° (turned in YIQ, so the brightness stays), invert on / off. Display only: the image, the file, Save and sorting are never affected.

- GPU: VersariteViewer’s first shader, a GLSL 1.10 fragment shader, draws the image tiles with the filters; the textures stay as they are, so moving a filter costs one frame, at any image size. The OpenGL 2.0 shader functions are loaded at run time; without them (or if the shader doesn’t compile) the filters can’t be shown: the panel says so, the info line says [filtered] (not shown), the D line gives the reason, and [Renderer] UseGPU=0 shows them on the CPU.

- CPU: the same maths on the screen-sized part it draws (a copy, made again when the view or a filter changes): black / white / brightness / contrast / gamma as one 256-entry table, saturation / hue per pixel with the trigonometry worked out once.

- The filter panel (uFilterPanel) at the left edge, drawn like the sort panel (translucent, on top, a second panel slot in both renderers): it opens when the mouse rests at the left edge ([Sort] EdgeDelayMs / EdgeWidth, the same as the sort panel), with the menu’s “Filters (side menu, left)” or the FilterPanel command; closes as the sort panel (unpinned, 0.6 s after the mouse left; Esc closes it right after the magnifier, before edit mode and an open sort panel - Day 26, user). Pin: [Filters] Pinned. One row per filter: name, value, a bar with a mark at neutral, the part away from neutral lit. Wheel over a row = one step (up = more; it snaps to neutral when passing it); left drag along a row = relative (a click alone changes nothing), snaps at neutral; double-click = that filter back to neutral; Invert: click = on / off. Reset all below; the hint line at the bottom says what the part under the mouse does.

- Lock filters (user): a toggle in the right-click menu (ticked when on), the lock in the panel’s header, and the LockFilters command. Unlocked (the default), a new file is shown unfiltered; the quick view, screen copy and full image of one file count as one. Locked, the filters stay for every image. A crop keeps them (the same image, closer).

- The mark: [filtered] (or [filtered, locked]) in the info line whenever a filter is set, so a filtered view is never taken for the data.

- Mouse profile commands: FilterPanel, LockFilters, ResetFilters (none bound by default).

Step 2 (Day 22):

- Histogram under the panel’s header: the luma of the image on screen (an animation: its first frame), or of the edit-mode selection (marked “selection”), sampled to about a million pixels (uFilterImage); square-root scale, pure black and white not counted for the height; the black / white points marked, the parts outside shaded. Made again only when the image, its quality or the selection changes.

- Auto (button next to Reset all; commands AutoLevels, AutoLevelsMode): black / white point like Fiji’s auto contrast, 0.35 % of the pixels saturated, half at each end (AutoLevels); from the selection if there is one (at least 4 × 4 pixels). Click = once. Double-click = for every image (user): the button stays lit, [auto] in the info line, each image (and its better version when it arrives) gets its own points, and a selection re-levels when its drag ends (Day 26, user: on the mouse up, not live while drawing; the histogram still follows live). Moving the black or white point by hand (or Reset all) ends it; the other filters don’t. An image with hardly any range is left at 0 / 255. With Lock filters and Auto both on, Auto sets the points and the lock keeps the rest.

- Apply filters to a copy (menu, enabled while a filter is set; command ApplyFilters): the filters go into the pixels of a copy of the best version in memory, shown like a crop (unfiltered now, as it has them) and named after them (<name>_bp12_wp240_g0.80_inv); Save / Save as / the sort panel write it. The file is never changed. Locked filters come back with the next file; Auto ends.

- The rotation goes into the copy too (Day 24, user): a turned view is turned in the copy’s pixels (after the mirror, as on screen): quarter turns exactly, other angles bilinear on a canvas large enough for the whole image, the corners black (uFilterImage.RotatedBitmap); the name gets _rot<degrees>, and the copy is shown upright. The menu entry reads “Apply filters and rotation to a copy” while the view is turned, and is enabled for a turn alone.

After testing (Day 22, evening, user):

- Pin and lock sit at the left of the panel’s header, next to the window’s edge, the lock right of the pin; then the title.

- Mirror left / right (user: “left and right are juxtaposed”): a toggle row after Invert. Geometry, not colour: the renderers mirror the view (GPU: a negative x scale; CPU: a mirrored copy, then the quarter turns), and screen ↔ image coordinates follow, so selections, crops and the histogram’s ROI stay right. It travels with the filters (Lock, Reset, the info line’s [mirrored], _mirror in “Apply filters to a copy”, which mirrors the pixels).

- Auto for every image from the start: [Filters] AutoFilter=1 (default 1, user: “it could be a default setting”); double-click Auto still switches it for the session.

- The size on screen in the info line next to the percentage: 52 % = 1997 x 1331 (the image’s size times the scale, not turned).

- Resize to the size shown (W x H) (menu, command ResizeToShown) (user: copy / move / save always used the original size): a copy of the whole image at the size it has on screen, smooth resampling both ways, shown like a crop (the filters stay on the display); Save / Save as / the sort panel write it. Named <name>_<W>x<H>.

Next: the magnifier (G6), §9.9.

### 9.9 Magnifier (Day 23, Phase H “Looking closer”, G6) [Decision]

As decided with the user (Day 21, 23), after Hamana’s lens:

- On / off: right-click menu “Magnifier (lens)” (ticked while on), command Magnifier; Esc turns it off first (Day 26, user: Esc order magnifier, filter panel, edit mode, sort panel, settings screen, where Esc ends the program). It starts where the mouse is.

- The lens: round, follows the mouse (cross cursor), shows what is under it Mag times larger than the screen shows it (user: relative to the screen), from the full image (loaded at once while the lens is on, no refine pause). Mode line: LENS 3.0 x = 450 % 300 px sharpen low (450 % of the original’s pixels).

- Mouse: left drag sideways = magnification (150 px doubles / halves it; 1.25 … 32 x), up / down = size (up larger; 80 px to the window’s height); the mouse goes back to the lens’ centre after the drag. Wheel = sharpening off / low / high (a notch at a time; user: “the lens is not a casual gimmick, its use is focused” — images aren’t changed with the wheel while it is on; the tilt wheel still steps folders, and the zoom / rotate modes keep their wheel). Wheel click = lock / unlock: locked, the lens stays put (amber rim), the mouse is free (left drag selects in edit mode, measurements later). Right-click: the menu as always. The open panels keep their mouse.

- Drawing: GPU: the image’s textures again, scaled around the lens’ centre, cut round and sharpened (unsharp mask from 4 neighbour texels) in the shader, a black disc behind, a dark / light rim; the tiles under the lens are uploaded first. Without shaders a square lens (scissor). CPU: the source pixels under the lens (the screen copy when the lens shows fewer than real pixels), sharpened at their own resolution, enlarged (squares from 4 x, smooth below), filtered, cut round. The display filters and Mirror apply in the lens too.

- Kept: [Magnifier] MagnificationPercent (300), Size (300 px diameter), Sharpen (0), written on exit.

### 9.10 Testers’ requests for VersariteViewer 1.1 (Day 27) [Decision]

The testers’ list (12 items, day027.log); the user confirmed every reading below. Built in four batches.

Batch A (built, Day 27):

- 1. The order of the images in the right-click menu: “Order of the images” — by date (newest / oldest first), by name (A–Z / Z–A), Random (new: smRandom, [Navigation] SortMode=Random): a shuffled order from a hash of each name with a seed; the same for every folder until Random is chosen again, which shuffles anew. The info line names all five orders.

- 2. The sort panel: “+ add folder” on top of the folder rows (below a microscopy container); [Sort] PanelLines = the rows the panel is laid out for (the rows grow to fill it, the wheel scrolls the rest); 0 = elastic as before (default); at most as many as fit at the smallest row (about 30 on a full-HD screen).

- 3a. “Move to top” in a folder’s “…” menu.

- 5a. Icon menu: “Choose icon file …” and “Open the icon folder” first (with many icons they were far down).

- 8. A drive almost full: every 5 s the local drives in use (the image’s, the sort folders’, the deleted-files and the Documents folder’s; network drives never — they can hang) are asked; below 100 MB free a red notice flashes in the middle (as the Total Commander one, red) with the status line’s explanation, again every 20 s while it lasts.

- 9. “Rename …” in a folder’s “…” menu: the name in the list only (the folder keeps its own; empty = its name).

- 8a. [View] DiskWarning (user, Day 27): 1 = the red notice (default), 0 = no disk check at all.

Batch B (built, Day 27):

- 4. Several folder lists. Two arrows (◀ ▶, icons only) in the panel’s top line, left of the pin; the title shows “Sort 2/3” (one list: “Sort”; the empty new one: “New list”, and a notice in the middle). The order is 1, 2, …, the last occupied list, then a new, empty list, then round to 1 again (◀ the same backwards); an empty list is dropped when left, so lists never have gaps. Each list is its own section, [DirList1], [DirList2] … (keys Slot<n>Folder / Name / Color / Icon as before); [Sort] List = the one shown; the recent folders are shared. Slots of the old layout (in [Sort]) are read as list 1 and moved to [DirList1] on the next write. In uSortFolders, FSlots is the shown list and FLists all lists (CycleList); the rest of VersariteViewer still sees one list.

- 4. “Make folder” / “Make subfolder” in a folder’s menu: <name>_001 (the first free number) beside / inside that folder, made on disk and added to the list just below it.

- 3b. The folder menu is VersariteViewer’s own window (uSlotMenuWindow): a Windows menu closes on the first click. It stands left of the panel (the folders stay in sight; to the right only without room), shows the same menu items (built as before into FSortMenu), opens a sub-menu (Colour, Icon, Recent folders) in place below its line, stays open while moving: Move to top / Move up / Move down run on press and repeat while held (after 0.42 s, then every 0.09 s); any other choice closes it, then runs. Esc or a click elsewhere closes it; Up / Down / Enter as in a menu; too tall: the wheel scrolls.

- 6. Rapid Sorting (right-click menu, checked while on; command cmdRapidSelection): ten fixed slots Selection1 … Selection9, Selection0 in [Sort] DefaultImageFolder (filled in with the user’s Pictures folder; folders made when missing), in ten fixed colours (Pink and Brown added to the slot colours), numbered 1 … 9, 0 on the folder; no “+”, no arrows, the “…” menu only opens the folder or switches the mode off. The panel opens and is pinned; off: the list and the pin from before. Keys 1 … 9, 0 (top row and number pad, cmdRapidKey) move the image into that folder (the panel’s usual move: flash, undo); while off they only say how to switch it on. Not one of the ◀ ▶ lists, never written to the ini.

Batch B, after the user’s first look (Day 27): the middle-of-the-view hints of the panel (a new folder list, Rapid sorting on / off, a digit while it is off) appear only with [Sort] ShowDirectoryHint=1 (default 0), and then steady for 3 s instead of flashing. The header arrows are red when a click on them brings up a new, empty list (one filled list: both red; nothing at all yet: neither; TSortFolders.NextIsNew). Move up / down repeat more slowly while held (first after 0.5 s, then every 0.28 s).

Batch C (built, Day 27):

- 12. Single keys. [Keys] of the mouse profile takes any easily reached single key, by a stable name in the file: A…Z, 0…9, F1…F12, Num0…Num9, NumMultiply / NumPlus / NumMinus / NumDecimal / NumDivide, Space, Enter, Tab, Backspace, Insert, Delete, Home, End, PageUp, PageDown, Pause, Apps, and the punctuation keys Oem1 … Oem8, OemPlus / OemComma / OemMinus / OemPeriod, Oem102 (their label depends on the layout). No combinations; Esc, the arrows, Ctrl+V / Ctrl+C stay fixed. The “Mouse & keys” page lists only the keys that are set (each with an × to remove it) and “Add a key” (the free keys; pressing a key over the list picks it); the names are those of the installed keyboard layout (GetKeyNameText, e.g. “Ü (Oem1)”). A digit key without an entry is a Rapid sorting key (RapidKey, also for profiles saved before 1.1); added on the page it starts as RapidKey, “(nothing)” switches it off. The old key events (Space / Enter / D as mouse-profile events) are gone; their [Keys] lines read as before. New commands: RapidSelection, RapidKey, TogglePreview.

- 7. The bottom edge (zones off): the mouse resting [Mouse] BottomEdgeMs (1000) within [Mouse] EdgeWidth (12 px, scaled) of the bottom switches zoom mode (the wheel zooms at the mouse; the same as X1) on / off; once per stay, not with a button held. In the engine (uMouseEngine: MouseMove notes the edge, Tick fires).

- 11. The scan bar (uPreviewStrip; the user’s correction after a row of thumbnails: “it should not show all images in a row … but give an overview”, after Hamana’s quick-view bar): a thick, transparent bar at the top, in the middle, half the window wide, standing for the folder’s images 1 … n from left to right. Its outline, marks and “18 / 34” are in the info line’s and the on-screen messages’ colour ([View] OverlayColor); the part up to the current image is lighter (a progress bar), the current image’s place yellow. The mouse over it shows the image at that place under the bar (at 50 % about the middle one; up to 165 px, without a frame: the box is the picture), with “754 / 1005 name” under it on a solid line in the info line’s font and colour; a name longer than the picture is wide scrolls round once the mouse has rested 0.6 s. One not made yet shows black with “754 / 1005”. Only the image under the mouse is decoded (uFolderThumbs, its own thread: a JPEG’s embedded thumbnail, else a small decode), then three on either side; a new place cancels the old work. The wheel steps one image back / on from the place (fine steps in long lists, instead of a lens). The preview stays while the mouse moves down onto it; a click on the bar or the preview opens that image. Opens when the mouse rests [Mouse] TopEdgeMs (500) at the top edge, or by the command TogglePreview / the right-click menu. Opened at the edge it closes 1 s after the mouse left it; opened by the menu or the command it is pinned (user): it stays until the menu entry (ticked while pinned) or the command switches it off, and the menu pins one opened at the edge. Esc closes it either way (first in the Esc order). Drawn by both renderers like the panels.

Batch D (built, Day 27):

- 10. More formats through WIC (uImageFormats.WicOnlyExtensions, IsWicOnlyFile): .webp .heic .heif .hif .avif .jxl .jxr .wdp .hdp .dds .ico and camera raw .dng .cr2 .cr3 .crw .nef .nrw .arw .sr2 .srf .orf .rw2 .raf .pef .srw .erf .3fr. They are listed like any image; umedialoader reads them only through WIC (LoadWicBands: banded, quick view averaged down, the memory guard); when WIC can’t, the error entry names the missing codec (CodecHint: HEIF Image Extensions, AV1 Video Extension, JPEG XL Image Extension, WebP Image Extensions, Raw Image Extension). No EXIF turning for these (as for PNG / TIFF). Checked under Wine (Windows code path): a three-size icon gives 256 × 256, an unreadable .heic / .cr2 names its codec.

- 5b. .ico as an image: the frame with the most pixels (uWicDecoder.LargestFrame).

- README.md for 1.1 (what 1.1 brings, using it, tests) and docs/release_notes_v1.1.0.md.

- Version 1.1 (uEdition.MViewVersion = '1.1'; Versarite Image Lab keeps its own, 0.1.0); the About box names Image Lab.

- The right-click menu, in the user’s order (TMainForm.CreateViewer): Side by side with Total Commander (bold, deep green $006400) · Follow Total Commander ▸ (bold) | Copy image · Paste image · Delete current image (into the deleted-files folder) · Save image · Save image as … · Crop selection (only while a selection exists: CanCrop) · Resize to the size shown · Make icon from this image (· “Save image and view (debugging)” hidden) | Rapid sorting (bold, red $C80000) · Sort panel (on / off) · Preview strip (on / off) · Apply filters to a copy · Order of the images ▸ | the edition’s entries | About · Exit. Hidden, not removed: Filters (the left edge, the command FilterPanel), Lock filters (the filter panel has its own lock symbol), Undo, Magnifier (their commands stay in the mouse profile). The two bold entries are drawn by HandleStrongMenuDraw (the LCL owner-draws every Windows menu entry; an entry’s own OnDrawItem replaces it): themed background and hover as the others, a tick when checked; checked under Wine.

The filter panel starts one line down (28 px, scaled; Day 27, user), so the mode text at the top (EDIT ON, ZOOM …) stays readable; its rows keep their size.

The user renamed the feature “Rapid sorting” (Day 27; it was “Rapid selection”); in the code it stays Rapid (SetRapidSelection, cmdRapidSelection, the profile command RapidSelection, so saved profiles keep working).

### 9.11 The rename and the second round for 1.1 (Day 30, v1.4) [Decision]

The testers’ second list (Day 29, day029.log), the user’s readings confirmed on Day 30; DNG decoding of its own was left out (kept in mind; no urgent need).

- The name. MView is now VersariteViewer, its microscopy edition Versarite Image Lab (the GitHub repository: VersariteViewer). uEdition: EditionId / EditionTitle / EditionCaption = VersariteViewer, EditionOldId = MView (Lab: VersariteImageLab, MViewLab, “Versarite Image Lab”); SetEdition(Id, OldId, Title, Version, Caption). The program is build\VersariteViewer.exe (Lab: VersariteImageLab.exe), its ini VersariteViewer.ini, its welcome picture <EditionId>_welcome.png. EditionText puts the edition’s own names into the help texts. The project files are VersariteViewer.lpi / .lpr / .ico / .res (the edition: VersariteImageLab.lpi / .lpr / .ico), program VersariteViewer, Application.Title := EditionTitle, the form’s caption VersariteViewer; the units keep their names (uMView, TMView …), and so do the day logs and the earlier specifications.

- Taking the settings over. At a start without the edition’s ini and with MView.ini (Lab: MViewLab.ini) next to the program, the old text is read as the new ini (and written under the new name at the next save; the old file is left alone), with a notice in the middle (“Settings taken over from MView.ini”, in the normal colour, 8 s). The end line of 1.1’s first build (; end of the settings (MView checks this line: keep it last)) is recognised as well as the new one. The deleted-files folder stays Documents\MView deleted files if that folder exists, else Documents\VersariteViewer deleted files. The first-start welcome is not shown to an old user. The window class names of the single instance and the Total Commander reply window are new (VersariteViewerInstanceListener, VersariteViewerTCReply); a scale saved in a TIFF / PNG is written as Versarite scale and still read as MView scale.

- ZIP and CBZ (uZipContainer, both editions): a container reader for .zip and .cbz (§ uContainers): ListZip reads the archive’s directory (FPC zipper, TUnZipper.Examine) and lists the pictures (.jpg .jpeg .jpe .jfif .png .gif .bmp .tif .tiff .tga .pcx), sub-folders included, without __MACOSX/ and hidden files, in natural order; an entry’s id is its path with / \ → ~, : | → _. DecodeZipEntry unpacks one entry into memory (OnCreateStream / OnDoneStream) and decodes it with BGRABitmap. Re-entrant: each call opens and closes the archive. The side panel lists the entries as it lists a .lif’s (uContainerThumbs). [Navigation] Archives=1 (0 = archives are passed over). RAR: Versarite Image Lab, later (needs unrar.dll); CBR: not planned; a CBZ as one continuous strip: 1.2.

- Total Commander dir preview (right-click menu “Total Commander dir preview”, ticked while on): switching it on sets Follow to “folder and cursor” (switching it off restores the mode before). The name under Total Commander’s cursor is a file: shown as before. A folder: TMView opens it (OpenMedia) and steps through its first [Sort] DirPreviewFiles images (default 3, 0 = all) in the navigator’s order, every [Sort] DirPreviewDelayMs (default 1000, 200 … 60000), round again; as quick views unless all files are shown and the delay is over 1 s. uDirPeek counts the folder’s images and its subfolders (one level down) on a thread of its own (one per request, the newest wins, results by TThread.Queue; a thread with a result is freed by its delivery, since FPC drops a freed thread’s queued calls); the info line’s position part shows “N images, M subfolders”. Not testable under Wine (no Total Commander): to be checked on Windows.

- Rotate losslessly (right-click menu “Rotate losslessly (JPEG)” ▸ 90° right, 90° left, 180°, mirror left / right, mirror up / down; only for a real .jpg / .jpeg / .jpe / .jfif file): uExifRotate.OrientationAfter composes the new orientation (the transforms as 2 × 2 matrices, new = op · old), SetJpegOrientation writes it: the tag patched in place; EXIF without the tag: IFD0 copied to the end of the APP1 segment with the tag in tag order and the header’s IFD0 offset changed (at most 65535 bytes); no EXIF: a 36-byte APP1 after JFIF (nothing at all for orientation 1). The file is written with uSafeFile and keeps its exact write time (GetFileWriteTime / SetFileWriteTime, FILETIME on Windows). Then the cache and the strip forget the file and it is shown again. A lossless crop (DCT blocks): later.

- Copy / move entries between folder lists (a folder’s “…” menu ▸ “Copy / move entry” ▸ Copy entry, Cut entry, Paste entry): TSortFolders.CopySlot, PasteSlot(After) (−1 = on top; a cut from the same list is a move; a folder already on the list or a full list, 64, is refused with the reason), CancelCut, IsCutSlot (a cut entry is drawn dimmed). The cut entry leaves its list when pasted; going back (Back) cancels a cut. Switching lists keeps the clip; loading the ini clears it.

- Panel transparency: [View] PanelOpacity (default 80, 20 … 100): uTypes.PanelAlpha(base) scales each panel’s background alpha (base × p / 80); sort panel, filter panel and scan bar alike.

- Bold entries: “Choose icon file …” in the icon sub-menu is drawn bold and deep green (SlotMenuStrongTag in uSlotMenuWindow).

- “Add a key”: its list is anchored under its label, above the Add button (it stood at the top of the page); every key list opens with as many lines as fit on the screen (4 … 24, FitDropDown).

### 9.12 Release 1.2: the slide show and the testers’ second round (Day 31, v1.5) [Decision]

Built 2026-10-20 … 22 (in a second chat; the unit headers of those days say “Day 27–29”); docs\release_notes_v1.2.0.md, docs\day031.log.

- Slide show (TMView.SetSlideShow / StepSlideShow; right-click “Slide show (this folder; Esc ends it)”, ticked while it runs; command SlideShow, cmdSlideShow): the current folder’s images round and round in the navigator’s order, each [Sort] DirPreviewDelayMs counted from when it is on screen (a slow image gets its full time); the info line shows “slide show” and the seconds. A step (wheel, key) shows the next image at once and the show goes on from there. Esc ends it first, before panels and modes. It waits while an unsaved image (crop, paste, filtered copy) or edit mode is on, and gives way to the Total Commander dir preview while that plays a folder.

- The speed, live: commands DirPreviewLonger / DirPreviewShorter (cmdDirPreviewDelay) change the time per image by [Sort] DirPreviewStepMs (default 100, 10 … 10000), in the slide show and the dir preview alike; the image on screen keeps its time changed by the step; the info line shows the new time (“the shortest” at 200 ms, “the longest” at 60 s); written to the ini at once.

- The dir preview as a slide show: [Sort] TCSlideShowMode=1 (command SlideShowMode, cmdTCSlideShow, TMView.SetTCSlideShow) keeps the folder under Total Commander’s cursor playing also while VersariteViewer has the focus (its keys and buttons work on it); 0 (default): it waits while VersariteViewer has the focus, as in 1.1. Command DirPreview (cmdDirPreviewOnOff) switches the dir preview like its menu entry.

- The X button minimizes (testers closed the program by accident): the X, Alt+F4 and the taskbar’s “Close window” send it to the taskbar; Exit (menu, mouse profile, settings screen) ends it. [Window] CloseButtonMinimizes=0: the old X.

- The leave-guard (TMView.LeaveScratchAllowed): an unsaved crop, paste, filtered copy or an image from an edition (Fiji’s result) is not left by the first step to another image; the info line says “kept - the wheel again leaves it unsaved”. A quick spin of several notches stays held; a step after the wheel rested 0.6 s, within 6 s of the first, leaves it. [Navigation] GuardUnsavedCopy=0: off.

- Undo: the menu’s first entry, always there (greyed while there is nothing; its caption says what); Ctrl+Z does it too (fixed keys: Esc, the arrows, Ctrl+V, Ctrl+C, Ctrl+Z). An edition’s undo joins it (§ the core, below): Undo takes back whatever came last.

- Rapid Sorting folders of one’s own: [Sort] RapidFolder1 … RapidFolder0: a full path as it is, a name inside DefaultImageFolder, empty = Selection<n> (TConfig.RapidFolder); TSortFolders.SetRapid(AOn, AFolders) takes the ten folders; missing ones are made when Rapid Sorting is switched on; the panel shows each folder’s own name.

- The title bar’s double-click (in a window) opens the settings screen, like Esc.

- “Magnifier (lens)” is back in the right-click menu (hidden on Day 27 by mistake).

- The aiming loupe: in edit mode, and while an edition’s tool places a point (measuring line, reference measurement, scale bar), the mouse resting [Magnifier] AimRestMs (500, 100 … 3000) shows a small lens (radius 40 px at 96 dpi, ×4) centred on the point, with a fine cross (the pointer hidden); it follows the mouse; it goes 1 s after a button’s release, on a fast move (1500 px/s, button up), off the view or over a panel. [Magnifier] AimLoupe=0: never. Not while the magnifier is on. Drawn by both renderers over the frame and the layers’ marks.

- The core’s plug-in points, new (uExtensions, for the Lab): ShowImageInViewer (an edition hands the viewer a bitmap to show as a new image, as a crop: Fiji’s result), ShowAimLoupe / HideAimLoupe, RegisterEditionUndo with NextUndoStamp (the edition’s undo and the viewer’s ordered by time), TBurnInMap.ViewScale (screen pixels per copy pixel: burned-in marks look as on screen), and from 1.1 GetImagePixels (the image’s own pixels) and RegisterEditionKey (an edition’s ini keys: written when missing, explained on the settings screen).

## 10. Navigation

- TNavigator lives on the UI thread and holds snapshots (TDirectoryTree, TDirectoryImages) produced by the scanner. A rescan produces a new snapshot that is swapped in. Snapshots are never modified in place.

- Navigation is index manipulation only. It never touches the disk.

- (v1.3) The window thread never reads folders or files [Decision]; a shortcut taken in Phase B is gone:

  - TDirectoryTree.Build(..., ACollectImages) lists every folder’s images while it reads the folder anyway.

  - TDirectoryScanner does the whole opening: it resolves the path (file or folder, root, start file), lists the start folder and delivers that first, then the tree with all lists (§5.7).

  - TNavigator.ReadsDisk := False in the viewer: it uses only the scanner’s lists (OpenListed, the tree); a folder not known yet is simply not entered. The tests keep the old mode (ReadsDisk = True).

  - TMView.OpenMedia only asks the scanner. “Opening …” until it answers, “Not found” from the scanner. No FileExists / DirectoryExists on the window thread (drag and drop, start, last session).

  - No file access per step: the cache is asked by file name (GetByName), not by a key read from the disk (the old MakeImageKey did a FindFirst on every step). TNavigator.ListedKey gives size and date from the lists where a key is needed. Opening and Rescan clear the cache, since new lists may name other versions of the files.

- Wrap-around: last image → first image, also when there is only one directory. Last directory → first directory.

- (v1.2d) WrapScope=Dir: the last image of a folder is followed by the first image of the same folder; only the folder commands (v1.3: ← / →, tilt, gestures) change folders. WrapScope=Tree: navigation continues into the next folder with images. (Folder and Directory are read as Dir.)

- Directories without images are skipped.

- Peek: Navigator.FileAtOffset(k) returns the file k steps away in either direction, crossing directory boundaries, or “unknown” if that directory has not been listed yet. The scheduler uses it for preloading. “Unknown” makes the scanner list that neighbor directory at S1.

- Sorting: date (newest → oldest default, oldest → newest optional) or natural filename (digit runs compare numerically, case-insensitive: Image2 < Image10). Changing sort mode re-sorts only the current directory’s list and triggers a reconcile. Directories are always alphabetical (natural). (v1.3: a zone with an order switches to it before navigating, §9.2.)

- (v1.3) Parent folder (gesture up): browsing restarts from the parent of the opened folder, keeping the current file (“browsing from …”; at a drive root: “already at the top”).

- (Day 25, user: the above “was not intuitive”) Parent folder now goes up: into the parent folder, on its own first image (its subfolders, the old folder’s siblings, are skipped; status “up to …”). A parent without images of its own: “no images in … (browsing from there; the image stays)” - the browsing starts there, so the next gesture up climbs on. At a drive root as before; refused while following Total Commander as before.

- (Day 22, user) Climbing ([Navigation] ClimbUp=1, off by default): a step that runs past the end of the tree (next / previous folder; next / previous image with WrapScope=Tree) doesn’t wrap around. VersariteViewer opens the root’s parent (like Parent folder, keeping the current image) and, once that tree is scanned, does the same step again: it lands in the neighbouring folder of the old root. At that tree’s end it climbs again, and so on, up to one level below a drive or network share (then it wraps as usual). Opening a single image or a sort-panel folder therefore no longer locks browsing inside that folder. TNavigator.ClimbUp / ClimbWanted / CanClimbUp, TMView.ClimbUp. With WrapScope=Dir image steps stay in the folder as before; the folder steps climb. Needs Recursive=1. While the folder above is read, further steps wait (the last one is done then; after 20 s they go on as usual); the decoded images are kept (also for Parent folder).

- Files moved or deleted externally are detected when they fail to open. They are removed from the snapshot, and navigation continues. There is no file watcher in v1.

## 11. Startup sequence [Decision]

(Day 24, a user’s request) Start mode ([Startup] Mode, replaces StartFullscreen; an old StartFullscreen=1 becomes Mode=1 and the old key is removed at the next save): 0 as before — without a file or folder the settings screen, with one the viewer in a window; 1 (default since Day 24, user) the viewer fullscreen — without a file in the last session’s folder and image, without a last session in VersariteViewer’s own folder; 2 like 1, then side by side with Total Commander (VersariteViewer on the left half, Total Commander on the right, in the start folder; started if it isn’t running). “View images” on the settings screen follows Mode 1 (fullscreen) but never goes side by side.

(Day 24) The very first start (no VersariteViewer.ini yet, no file given, VersariteViewer_welcome.png (<EditionId>_welcome.png) next to VersariteViewer.exe): the viewer opens that picture — an annotated screenshot, a map of the screen (filter panel, sort panel, icon preview, the four zones, the mouse everywhere, Esc, the emergency exit) — without subfolders. The ini is made as before. Without the picture, the settings screen as before. VersariteViewer’s own folder as a fallback start folder (Mode 1 / 2 without a last session) is also opened without subfolders, so the folders around it are never scanned.

(Day 23) Only one instance ([Startup] OnlyOneInstance=1, default; user: opening images from Total Commander must not start a new VersariteViewer each time): before it makes a window, a second VersariteViewer finds the running one (a named mutex; the handle of a hidden message-only window in a small named shared memory block, uSingleInstance — not the form’s window: the LCL doesn’t pass WM_COPYDATA on to a form, and going fullscreen makes the form’s window again), sends it the file or folder as a full path (WM_COPYDATA, tagged), brings it to the front and ends. The running VersariteViewer opens the path like a drop (the settings screen starts the viewer with it). A running VersariteViewer that doesn’t answer within 5 s, or has no window yet after 3 s, is left alone: the new one runs on its own.

The first image has priority over everything, including knowing what directory it is in.

| Phase | Work | Thread |
| --- | --- | --- |
| 0 | Parse command line. Create window (black). | UI |
| 1 | If a file was given: P0 decode job immediately, before any scanning. | worker |
| 2 | List the file’s directory → navigator snapshot → select the file → reconcile (preloading starts). | scanner → UI |
| 3 | List neighbor directories (for cross-directory preload). | scanner |
| 4 | Recursive tree, if enabled. | scanner |

If a directory was given: phase 2 first, then P0 for its first image in the active sort order.

If nothing was given: LastDirectory from the ini. If that is missing: a blank screen with the configuration editor. [Decision]

(v1.3) As built, the scanner resolves the path first (file or folder, §10), so the window thread never checks the disk. The start folder’s listing comes first, then the tree with all lists.

Changed in v1.2d [Decision]: if nothing was given, VersariteViewer always shows its settings editor (TIniEditor) in the main window: - VersariteViewer.ini as text (SynEdit, ini highlighting). Before it opens, the file is completed with all keys VersariteViewer knows; values, comments and unknown keys stay. - A help line explains the key under the cursor (uConfig.ConfigKeyHelp). (v1.3: also as balloon help; SortMode and WrapScope list their values one per line, with meaning and default.) - View images (F5) saves and starts the viewer with the last session (LastDirectory / LastFile). TMView is created only then, so it reads the saved settings. Save (Ctrl+S), Undo changes, Exit (with unsaved changes only on the second press: no dialogs). (v1.3: these cover both pages.) - It is a page control: a graphical page for the mouse quadrants and profile (Phase F) is added next to the text. (v1.3: built, see below.) - [Startup] OpenLastSession is no longer used.

Rationale: VersariteViewer is normally started from Total Commander with a file. A start without a file is a start to change settings.

(v1.3) “Mouse & keys” page (uMousePage): - Left: a picture of the screen with its four zones, and below them “Anywhere” and “Keys”. A click selects one of them. The zone cells show caption, name and order on separate lines, cut at the cell’s edges. - A green / red zones button at the top left (“Zones ON” / “Zones OFF: only Anywhere counts”). It writes [Mouse] ZonesEnabled into the VersariteViewer.ini text of the editor (saved with Save, like any other change); the zone picture then says “(zones off)”. - Right: for the selection, its name and browsing order (zones only), and one row per event with up to three commands from lists, under the headings Command / then / and then. One press runs a row’s commands from left to right. In a zone, the lists offer “(as in Anywhere: …)” and “(nothing here)”. - “Use the built-in profile” button (then Save). - Bottom: “Try it here”, a small area with the same zones and a real TMouseEngine with the profile being edited. Every button, wheel, tilt, side button and key pressed over it shows what arrived and what it would run. This also shows at once whether a mouse really sends X1, X2 and tilt. It follows the zones switch. - Saving writes the profile afresh (comments of a hand-edited file are not kept), and only when something was changed on the page. The viewer reads the file when it starts.

(v1.3) Drag and drop: a file or folder dropped on the VersariteViewer window opens it, like a command-line argument; its folder becomes the browsing root. Dropped on the settings editor, it starts the viewer with it. Of several files only the first counts.

(v1.3) Window place remembered: [Window] Left / Top / Width / Height. The main window reopens where it was, for the settings editor and the viewer’s normal (not fullscreen) window, if that place is still on a monitor. Fullscreen keeps it as the place to return to. Saved (only these four keys, TConfig.SaveWindowBounds): by the viewer one second after the last move / resize and on close; by the settings editor on close and when “View images” starts the viewer (not on every resize, because the editor holds VersariteViewer.ini as text and its next Save would write the old values back). Not while maximised or minimised.

(v1.3) Start-up log: with TimingLog=1, one line per start in startup.csv next to VersariteViewer.exe: exe size, ms from process start to the window, OpenGL set-up, view ready, first image painted, the renderer and the first file.

## 12. Performance targets [proposals, verify by benchmark]

| Measure | Target |
| --- | --- |
| Pan / zoom / rotate at any magnification | every frame ≤ 16 ms (60 fps), zero CPU resampling |
| Next image, already preloaded | visible in the next frame after the command |
| Next image, not preloaded | preview visible within ~50 ms where the format has a preview |
| Launch to first image (typical 4–8 MP JPEG, local SSD) | ≤ 250 ms |
| UI thread work per message | ≤ 8 ms; anything longer moves to a worker |
| Holding the wheel (Skim) | no queued-up lag: when the wheel stops, the image under the current position appears within one decode time |

(v1.2d) Measured on the development laptop (GTX 960M, 108 MP JPEGs 12000 × 9000 and 12 MP photos):

| Measure | Result |
| --- | --- |
| Next image, preloaded | 0–8 ms |
| Quick view paint | 4 ms (was 340 ms before the worker-side shrink) |
| Quick view decode, 108 MP (1/8) | about 600 ms on a worker, ahead of time |
| Full decode, WIC | 120–160 ms (12 MP), about 1 s (108 MP) |
| Full image sharp after zoom, 108 MP | tile by tile from the middle of the view (day 16); before: about 18 s at once |

(v1.3) Measured on Days 18–19 (same laptop, timing.csv):

Uncompressed 108 MP TIFF (324 MB):

| Measure | Before Day 18 | After |
| --- | --- | --- |
| Quick view decode | 2696 ms (WIC in bands); 1712 ms full decode with the old reader | 168–368 ms (row-skipping reader); 320–360 ms on Day 19 |
| Screen copy / final resize | 344–680 ms | 24–120 ms (own bilinear) |
| Full decode (WIC) | 1712 ms (old reader) | 1432–1480 ms |
| Next image from cache | — | 8–48 ms |
| GPU upload per 1024 tile | 6.3 ms pixels + 13.1 ms mipmaps | — |
| Cache per TIFF quick view | about 430 MB (old reader, always full) | 17 MB |

LZW 108 MP TIFF (55 MB):

| Reader | Quick view decode |
| --- | --- |
| WIC | 4.4–4.7 s; 9.2 s with two at once; from cache 24–48 ms |
| Own LZW decoder, first build (single thread) | 3.76–3.87 s for the displayed image (7.8 s rows are preloads, including their wait at the gate) |
| The same algorithm in C, for comparison | 1.5 s unoptimised, 0.75 s at -O2 |
| Own decoder at -O2, strips in parallel | expected about 1 s on 4 cores; not yet measured |

Hamana needs a little under 3 s for these TIFFs. The user’s comparison of the first own-decoder build: “compared to hamana the loading is really fast, factor 2-3 at least”.

NASA Blue Marble, 21600 × 21600 (467 MP), test\images\super images:

| File | Result |
| --- | --- |
| JPG (84 MB) | quick view 3.3 s (own decoder at 1/8) |
| PNG (457 MB), BGRABitmap (before) | error after about 21 s: always the full 1.9 GB, no progress reports, most likely taken as a hung disk by the stuck-read check |
| PNG, WIC in bands (after), quick view | 12.3 s for the 108 MB PNG, 30.6 s for the 457 MB PNG (timing.csv 2026-09-27 13:58); from cache 16–40 ms |
| PNG, Full (C1.png, 457 MB) | 16.4 s decode, 220 ms screen copy; cache 1845 of 2048 MB; the GTX 960M took all 484 tiles (visible ones first, about 20 ms per tile incl. mipmaps) — from the user’s screenshot of the diagnostics line, 2026-09-27 |

Hamana skips these PNGs. With them the Phase D pan test at high zoom on a very large image can now be done; the TIFF variant still waits for a large TIFF.

A diagnostics overlay (ShowFPS=1) shows: frame time, decode time and upload time of the current image, queue depth per priority, cache MB, texture MB, mode (Browse/Skim). This is the main tool for verifying the targets. (v1.3: two lines, §8.6.)

## 13. Memory

- TImageCache budget in MB (CacheSizeMB). Eviction by distance from the current image (sliding window), not LRU. The current image is never evicted.

- The effective preload count = min(PreloadCount, what fits in the budget). Example: 24 MP images are about 96 MB each at BGRA 8-bit, so 512 MB holds only 5.

- [Decision, v1.2d] default budget (CacheSizeMB=0): 25 % of physical RAM, 256 … 4096 MB.

- (v1.2d) Up to one entry per file and quality. Eviction: files outside the preload window first, big Full versions before small Screen versions. Only as many neighbours are preloaded as fit next to the current image.

- (v1.3) Room is kept for the quick view still to come when a preview is cached. Previews (thumbnails) are tiny.

- (v1.3) Screen quality never allocates the full image for TIFF, PNG and BMP through WIC or the own TIFF readers: bands are averaged down while they arrive (17 MB instead of about 430 MB for a 108 MP TIFF; a screen-size bitmap instead of 1.9 GB for a 467 MP PNG).

- (v1.3) Memory guard (§7.5): at most half of the physical memory for one bitmap, never more than 2 gigapixels.

- (v1.3) Animation frames are kept as palette indices (8 bits per pixel plus a palette per frame), a quarter of BGRA. All frames of one animation together: at most a quarter of RAM and 2 GB; frames beyond that are left out (§7.6). The picture being shown is built from them on the UI thread.

- (v1.3) An LZW strip is decoded one at a time (37 MB for the test files); strips over 256 MB are left to WIC.

- [Decision] 64-bit is the target. A 32-bit version, if ever needed, is a fork with reduced budgets (a 32-bit process has only 2–4 GB of address space).

## 14. Configuration

Keeping the ini safe (1.1, a tester’s report: VersariteViewer hung while saving after a folder button was removed with about 100 folders in 6 lists; the process was ended, the ini was found cut short, and the next start replaced it with defaults). Every write of VersariteViewer.ini (the full save, the sort lists, the filter pin, the window place, the save folder, the settings screen) and of the mouse profile goes through uSafeFile: the text goes into VersariteViewer.ini.tmp, is flushed to the disk, and replaces the ini in one step (MoveFileExW, REPLACE_EXISTING | WRITE_THROUGH). Whatever happens, the old or the new complete file is there. Every save ends the file with the line ; end of the settings (checked at the start: keep this line last) (1.1’s first build wrote ; end of the settings (MView checks this line: keep it last), which is still recognised). At each start a complete ini is copied to VersariteViewer.ini.bak. An ini that is empty or cut short (no [Startup] or [Sort], no line end at its end, or no end line while the backup has one) is kept as VersariteViewer.ini.damaged and restored from the backup, with a red notice in the middle (“VersariteViewer.ini was damaged: restored from its backup of …”); without a backup an empty ini gets the defaults, a partial one is used as far as it goes, and the notice says so. A missing ini is a first run as before (deleting it still resets VersariteViewer).

VersariteViewer.ini sections (existing): Startup, Window, View, Navigation, Performance, Mouse, Renderer, Debug. Additions for v1.2:

[Navigation]
WrapScope=Tree          ; Folder | Tree
PlaceholderForBadImages=1

[Performance]
PreloadCount=5          ; ahead
PreloadBehind=2         ; always keep 2 previous images
CacheSizeMB=0           ; 0 = automatic (see §13)
TextureCacheMB=512
DecodeThreads=0         ; 0 = automatic (cores − 1, max 4)
SkimEnterMs=1500        ; fast scrolling must last this long before Skim starts
SkimRate=4              ; images per second that count as fast scrolling
SkimExitMs=250          ; Skim ends this soon after scrolling stops

[Renderer]
Renderer=GPU            ; GPU | CPU
UseMipMaps=1
MagnifyFilter=Linear    ; Linear | Nearest
TileSize=2048
UploadBudgetMs=4
ZoomStepPercent=20

Rules (unchanged): the command line overrides the ini; only TConfig reads and writes it; typed properties, no strings passed around.

(v1.2d, updated v1.3) Keys in use now (the others above are still planned). New or changed in v1.3 are marked *:

[Startup]
LastDirectory= / LastFile=   ; written on exit
Mode=1                  ; Day 24 (replaces StartFullscreen): 0 settings screen without a file, 1 viewer fullscreen in the last folder, 2 the same side by side with Total Commander
OnlyOneInstance=1       ; Day 23: an image / folder opened while VersariteViewer runs (Total Commander) goes to the running VersariteViewer
[Window]                     ; *
Left= / Top= / Width= / Height=  ; * written by VersariteViewer: window place when not fullscreen (§11)
[View]
ShowInfo=1
AutoRotate=1            ; EXIF orientation
OverlaySolid=0          ; * 1 = info and diagnostics lines on a solid black bar
OverlayColor=White      ; * White | Yellow | Red: colour of the texts over the image
[Navigation]
SortMode=DateDescending ; DateAscending | FileNameAscending | FileNameDescending
Recursive=1
WrapAround=1
WrapScope=Tree          ; Dir | Tree
ClimbUp=0               ; Day 22: 1 = at the end of the tree browse on one level higher (up to one below the drive)
RecurseFromDriveRoot=0  ; Day 24: 0 = a drive root (C:\, a share's root) opens without its subfolders, even with Recursive=1
PlaceholderForBadImages=1
[Performance]
PreloadCount=5          ; 0..20
PreloadBehind=2         ; 0..10
DecodeThreads=0
UseWIC=1                ; * WIC for full-size JPEGs, and for TIFF, PNG, BMP (in bands)
UseWICQuickView=1       ; * JPEG quick views scaled inside the WIC codec; 0 = own decoder
RefineDelayMs=250       ; full decode after this long on an image; 0 = at once
CacheSizeMB=0
PreviewAhead=10         ; * EXIF thumbnails read ahead; 0 = none (0..50)
SkimEnterMs=1500        ; * Skim while the last this-many ms averaged SkimRate steps/s; 0 = never
SkimRate=4              ; * 1..50
SkimExitMs=250          ; * ms without a step that end Skim (50..10000)
[Mouse]
Profile=Default.mouse   ; * now used: the mouse profile file, next to VersariteViewer.ini (§9.2)
MouseCursorHideTime=3000 ; * now used: ms without input until the cursor hides; 0 = never
ZonesEnabled=1          ; * 0 = zones off: every button does its Anywhere command
[Renderer]
UseGPU=1                ; replaces the planned Renderer=GPU|CPU
UseMipMaps=1
ZoomStepPercent=20      ; * zoom step per wheel notch (1..200)
[Debug]
ShowFPS=0               ; diagnostics line (key D)
TimingLog=0             ; timing.csv and * startup.csv next to VersariteViewer.exe
DecodeDelayMs=0         ; testing: every decode waits this long
SaveImageDirectory=     ; * for "Save image"; empty = the user's Documents folder, written here at the first save; not usable = Documents for that save
[Sort]                  ; Day 21, §9.7
EdgeDelayMs=500         ; ms at the right edge until the sort panel opens; 0 = never (menu / command still open it)
EdgeWidth=12            ; px from the right edge that count as "at the edge" (96 dpi, scaled; 2..60)
Pinned=0                ; the panel stays open
DeletedFolder=          ; where "Delete" moves files; empty = Documents\MView deleted files
IconFolder=             ; (next stage) button icons; empty = icons\ next to VersariteViewer.exe
TotalCommander=         ; path of TOTALCMD64.EXE for side by side; empty = found by VersariteViewer
FollowTotalCommander=0  ; Day 23 (default 0 since Day 24): 0 off, 1 its active panel's folder, 2 also the image under its cursor
Slot1Folder= / Slot1Name= / Slot1Color= / Slot1Icon=   ; one group per button, written by VersariteViewer
Recent1= … Recent8=     ; folders chosen last, written by VersariteViewer
[Filters]               ; Day 22, §9.8
Pinned=0                ; the filter panel (left edge) stays open
AutoFilter=1            ; Auto black / white point for every image from the start
[Magnifier]             ; Day 23, §9.9 (written on exit)
MagnificationPercent=300 ; relative to the screen (300 = 3 x)
Size=300                ; diameter in px
Sharpen=0               ; 0 off, 1 low, 2 high
[InfoLine]              ; Day 24, §8.6: the parts in the order of these lines
Font=                   ; empty = the standard font
FontSize=0              ; points; 0 = the standard size
FileName=1
Dimensions=1
Folder=1
Position=1
Videos=1
Sorting=1
Zoom=1
State=1
Animation=1
Filters=1
Messages=1

(v1.4, release 1.1) New keys:

[Navigation]
SortMode=Random         ; besides DateDescending / DateAscending / NameAscending / NameDescending
Archives=1              ; ZIP / CBZ opened as containers (0 = passed over)
[View]
DiskWarning=1           ; red notice below 100 MB free on a drive in use
PanelOpacity=80         ; 20 ... 100: the panels' background (all alike)
[Mouse]
EdgeWidth=12            ; px (scaled): the top / bottom edge zones
BottomEdgeMs=1000       ; resting at the bottom edge switches zoom mode (zones off)
TopEdgeMs=500           ; resting at the top edge opens the scan bar
[Sort]
PanelLines=0            ; rows the panel is laid out for (0 = elastic)
List=1                  ; the folder list shown ([DirList1], [DirList2] ...)
DefaultImageFolder=     ; Rapid sorting's folders (empty: Pictures)
ShowDirectoryHint=0     ; the panel's hints in the middle of the view
DirPreviewFiles=3       ; Total Commander dir preview: images per folder (0 = all)
DirPreviewDelayMs=1000  ; ... and the time per image (200 ... 60000)

(v1.5, release 1.2) New keys:

[Sort]
DirPreviewStepMs=100    ; DirPreviewLonger / -Shorter change the time per image by this (10 ... 10000)
TCSlideShowMode=0       ; 1 = the TC dir preview plays also while VersariteViewer has the focus
RapidFolder1=           ; ... RapidFolder0: a key's own Rapid Sorting folder (path or name; empty = Selection<n>)
[Navigation]
GuardUnsavedCopy=1      ; an unsaved crop / paste / copy is not left by the first step
[Window]
CloseButtonMinimizes=1  ; the X button (Alt+F4) sends the program to the taskbar; 0 = it ends it
[Magnifier]
AimLoupe=1              ; the aiming loupe in edit mode and for the Lab's tools
AimRestMs=500           ; how long the mouse rests until it shows (100 ... 3000)

New commands for the mouse profile: SlideShow, DirPreview, SlideShowMode, DirPreviewLonger, DirPreviewShorter. Fixed keys: Esc, the arrows, Ctrl+V, Ctrl+C, Ctrl+Z.

Not used yet: OpenLastSession (see §11), BackgroundScan. (v1.3: [Mouse] Profile and MouseCursorHideTime are now used.)

(v1.3) The editor’s help texts for ZoomStepPercent, ShowInfo, SortMode and WrapScope were updated for the removed keys (§9.3).

## 15. Testing and benchmarks

- Navigation tests (test\TestNavigation.lpr, exists): extend with wrap-around in a single directory, natural sort, directory skipping, FileAtOffset across directories.

- Scheduler tests: a fake loader that sleeps for a configurable time makes the scheduler deterministic to test. Checks: P0 always starts within one job slot, obsolete jobs are cancelled, running jobs are promoted not restarted, the wanted set is respected.

- Benchmarks (benchmarks\): decode time per format and size, directory scan time on a large tree (local and network), upload time per texture size, frame time while panning at 1600 %.

- Test data: the existing ~100 images plus the real TIFF set from §7.3.

- (v1.2d) test\build_test.bat builds and runs TestNavigation (75 checks: wrap, natural sort, skipping empty folders, tree not yet known, FilesAhead across folders) and TestExif (20 checks, including the eight pictures in test\images\exif). Scheduler tests with a fake loader are still to do.

- (v1.2d) Debugging aid: the context menu’s Save current image writes the decoded image and a picture of the window as PNG to [Debug] SaveImageDirectory. Claude reads that folder for direct feedback on what VersariteViewer shows. (v1.3: now “Save image and view (debugging)”, §9.6.)

(v1.3) test\build_test.bat now builds four test programs. Three with plain fpc (from Lazarus, the FPC line at the top), and TestGif with lazbuild from TestGif.lpi, because it needs BGRABitmap (the LAZBUILD line; without lazbuild TestGif is skipped).

| Test | Checks | Covers |
| --- | --- | --- |
| TestNavigation.lpr | 87 | As before, plus (Day 19) the no-disk mode: a tree with every folder’s images, a navigator without disk access starting from the scanner’s start list, crossing folders from the tree’s lists, ListedKey, previous directory. |
| TestExif.lpr | 40 | As before, plus (Day 18) uJpegHeader: size, orientation and thumbnail of the four pictures in test\images\thumb (one with big-endian EXIF), no thumbnail, missing file; AspectCrop. |
| TestMouse.lpr (new) | 58 in the user’s run of 16:11, before the edit mode and zones switch checks were added | Profile parsing, errors with line numbers, save / load round trip, zones and dead band; the engine with a fake clock: zone order, wheel parts, zoom / turn smoothness, click vs double-click timing, drag (start / point reported), menu, gestures and preview, tilt repeat, X1 mode and Browser Back echo, Esc = Back, keys, each arrow key, focus lost, Edit zone click / double-click, zones off. |
| TestGif.lpr (new) | 156 (user’s run 02:14), 198 (16:11) | Every file in test\images\gif and Test.gif against expected.txt (size, frames, delays, a checksum of every frame); the GIF test suite (animated_*.gif, static_*.gif): every frame against its reference picture in gif\frames (transparent pixels by transparency only) and the loop counts; the first frame alone and from the start of a file only; a PNG named .gif; cut at every length; 300 random corruptions; frames claiming 65535 × 65535; cancel; memory limit; the frame clock (skipping, stalls, 1 and 2 plays). |

(Day 21) TestSort.lpr (plain fpc): UniqueFileName, copy / move / missing source / missing folder / folder made on request / undo, the log, the mover thread (delivery in order on the main thread, freed with jobs waiting), and TSortFolders (slots, colours, move, remove, limits, the [Sort] round trip, stale keys removed). TestNavigation gets TestRemoveAndAdd (a file moved away and back: RemoveFile, AddFile, SelectFile).

(Day 22) TestFilters.lpr (plain fpc, uFilters only): neutral settings change nothing, the tone table at a few grey levels for black / white point, brightness, contrast and gamma, saturation 0 = luma, hue keeps grey, invert, the prepared per-pixel path equals the plain one, ranges and the black / white gap, bar positions (gamma on a log scale), wheel steps snapping to neutral, the file name suffix.

User’s run 2026-09-27 16:11: 87 + 40 + 58 + 198 passed, 0 failed. expected.txt comes from gifproto.py, the Python copy of the decoder, checked against Pillow. See test\images\gif\README.txt.

(v1.3) Manual test folders: test\images\thumb (previews; thumb_letterbox.jpg must fill the frame without black bars), test\images\broken (§7.4), test\images\gif, test\images\super images (NASA, §12), test\images\tiff\compressed and \uncompressed.

## 16. Current code vs. this spec

Found in the mview3 source (2026-09-24). These are the first things to address.

(v1.2d) Items 1–12 and 14 were done in Phases A and B (day010, day011). Still open: #13 (mview.lpk / mview.pas), the two build modes (§19.4, item 4), and removing the backup folders.

| # | Where | Now | Spec |
| --- | --- | --- | --- |
| 1 | TRenderer.Render | FBitmap.LoadFromFile decodes on the UI thread inside the renderer. | Decoding in TMediaLoader on a worker. Renderer receives IDecodedImage. |
| 2 | TMediaLoader.Load | Returns a TMedia holding only the file name. | Returns decoded pixels (§7.2). |
| 3 | TNavigator.OpenPath / TDirectoryTree.Build | Directory listing and recursive scan run synchronously on the UI thread. | Scanner thread + snapshots (§10, §11). (v1.3: the last shortcut, folder reads on the window thread, is gone too, §10.) |
| 4 | TMainForm.FormShow | Ignores command line; opens SelectDirectory dialog. | Command line start, no dialogs (§11). |
| 5 | TDirectoryImages.Compare | Filename sort uses CompareText (Image10 before Image2). | Natural sort. |
| 6 | TNavigator.NextImage | With a single directory, at the last image SeekDirectoryWithImages finds nothing and there’s no wrap. | Always wrap (§10). |
| 7 | TRenderer.CalculateFit | Divides by FBitmap.Width/Height. With an empty folder, these are 0 → floating-point exception at paint. | Guard: no image → placeholder. |
| 8 | TMediaView.KeyDown | Calls FRenderer.ZoomIn/ZoomOut directly. | Produce commands (§9.1). |
| 9 | TRenderer | FZoomStepPercent hard-coded, FConfig never assigned. | From TConfig (ZoomStepPercent). |
| 10 | ImageExtensions | Lists .webp, .avif, .pcx, .tga, .ico, .xpm, which v1 does not decode. | Only formats TMediaLoader can decode, taken from one shared list. |
| 11 | Source tree | backup\ folders, *.bak, *.old, ___old__uMediaLoader.pas. | Exclude via .gitignore. Remove dead units. |
| 12 | VersariteViewer.lpi | BGRABitmap is compiled from a source folder added to the unit path (c:\Users\Administrator\Documents\src2\bgrabitmap\...). Target and unit output use absolute c:\projects\mview\... paths. | BGRABitmapPack as a required package. Relative paths (§19.4). |
| 13 | mview.lpk + mview.pas | A package also named “MView” in the project root, requiring only FCL, not used by the project. | Remove, unless it has a purpose (§19.4). |
| 14 | uRenderer.pas, uCommands.pas | No {$mode ObjFPC}{$H+} line, so they rely on the project default. | Same header in every unit (coding standard). |

(v1.3) New small items: source\mouse\uInputHandler.pas is no longer used (replaced by uMouseEngine) and can be removed; the help texts noted at the end of §14.

## 17. Implementation roadmap

Each phase ends with a compiling, usable viewer and a session log entry.

| Phase | Content | Done when |
| --- | --- | --- |
| A. Clean foundation ✓ | Project setup from §19.4, items 1–2 and 4–14 from §16 (still synchronous), IDecodedImage, command dispatch through TMView. | Command-line start works, no dialogs, no crash on empty folder, natural sort, wrap works. |
| B. Threading core ✓ | TJobQueue, 1 decode worker, TThread.Queue delivery, cancellation, TImageCache, scanner thread for the current directory (item 3), clean shutdown. | Opening a huge TIFF never freezes the window. Esc during a decode exits immediately. |
| C. Preloading ✓ | Wanted set + reconcile, directional window, FileAtOffset across directories, N workers with the reserved-worker rule, I/O gate. | Next image is instant when preloaded. The current image is never delayed by preloads (verified with the overlay). |
| D. GPU renderer ✓ | Spike (§8.5), then textures, tiles, mipmaps, transform, time-sliced upload, CPU fallback. (v1.2d: plus interim mouse profile, gestures, settings editor.) | Pan at 1600 % on the largest test TIFF stays at 60 fps. (Open: the test on the largest TIFF; now possible with the NASA images, §12.) |
| E. Skim & quality levels ✓ (v1.3) | Preview decode, Skim detection, refinement. (v1.3: plus WIC quick views, own uncompressed and LZW TIFF readers, PNG / BMP through WIC, the failsafe against lockups, §5.6, §5.8, §7.5.) | Holding the wheel never builds up lag. |
| F. Mouse engine (v1.3: built, in testing) | Quadrants, gestures (up = parent folder), mouse profile file, cursor hide, graphical profile page in the settings editor, a way from the viewer back to the settings. (v1.3: built as zones with names and orders, Default.mouse, “Mouse & keys” page with “Try it here”, zones switch, minimal keyboard, paste and save. A way from the viewer back to the settings is not built.) | Daily browsing without keyboard. |
| G. Sorting (Days 21–22: G1 built, released as v0.20.0-alpha; with Phase H and the Total Commander connection as v0.21.0-alpha) | The sort panel at the right edge, copy / move / delete / undo, icons, side by side with Total Commander (§9.7). Still to come: G2 microscope metadata and G3 scale bar (with the new microscope’s files), G5 measuring line, a settings page for the sort folders. | Sorting a session’s images without leaving MView. |
| H. Looking closer (Day 22, proposed name; G4 / G6 in Strategy_Phase_G.md) | Display filters, steps 1 and 2 built (§9.8): seven filters on GPU and CPU, the filter panel at the left edge, Lock filters, histogram, Auto (once / every image, the selection as ROI), Apply filters to a copy. Next: the magnifier (round lens, magnification relative to the screen, drag = magnification / size, wheel = sharpening off / low / high, wheel click = lock). | Faint structures visible without leaving VersariteViewer; the view never mistaken for the data. |
| Release 1.0 (Day 24) | Phases A–H as built, plus the Day 24 polish: icon preview beside the sort panel, swipe left or right into a folder, the info line’s parts and font in the ini ([InfoLine]), a “TC connection” notice for folder steps while following Total Commander, videos counted (never opened), “Apply filters to a copy” takes the rotation, drive roots opened without subfolders (RecurseFromDriveRoot). | The viewer is finished; 1.x gets fixes only. |
| Microscopy edition (decided Day 24) | A second program from the same source tree: its own project file, microscopy units in source\microscopy\, the shared core unchanged (a metadata-reader layer and a measurement overlay slot in the renderers are added to the core for it). Contents: Leica (.lif / .lei, LAS X exports with their MetaData) and Nikon metadata, calibrations per objective (by numbers or by measuring a known object), measuring line (click – follow – click), scale bar (round lengths, into a saved copy), the provenance note in saved PNGs, image editing with the keyboard allowed, Photoshop .8bf filters (64-bit), Fiji / ImageJ through Fiji itself (headless, macros), movies and camera recordings (AVI raw / MJPEG, TIFF stacks; FFmpeg libraries for compressed video) as frame stacks with time stamps. (Day 25: its own specification is specs\microscopy\Microscopy_Edition_Specification_v0.1.md; step M0, the plug-in points in the core — uEdition for the edition’s names, uExtensions for metadata readers, overlay layers and menu entries — is built; VersariteViewer behaves as before.) | Measuring on calibrated images without leaving the viewer. |
| Later | Edge move/copy menu, GIF animation (v1.3: done, pulled forward), 16-bit windowing, multi-page TIFF, thumbnail cache, scripting, crop with rotation around the mouse (v1.3: edit mode with select and crop started, §9.5), optimisation of the TIFF loaders, (v1.3) Fiji-derived filters and measurement tools. Movies: on the back burner (§8.7). | — |

The GPU spike in phase D is independent of B and C, because the renderer only ever receives IDecodedImage. It can be done earlier if you want to settle the technology question first.

## 18. Decisions and open questions

| # | Question | Status |
| --- | --- | --- |
| 1 | GPU technology | Decided: TOpenGLControl, unless another option clearly outperforms it (§8.5). |
| 2 | TIFF decoder, bit depths, compressions | Decided after the TIFF analysis (§7.3). (v1.3: for 8-bit strip TIFFs decided: own uncompressed quick view → own LZW → WIC → FPReadTiff. 16-bit, multi-page and tiled still wait for the real microscopy TIFFs.) |
| 3 | 16-bit display mapping for v1 | Decided after the TIFF analysis (§7.3). |
| 4 | 32/64-bit | Decided: 64-bit is the target, 32-bit would be a fork (§13). Default cache budget: 25 % of RAM, 256 … 4096 MB (v1.2d). |
| 5 | Skim thresholds | Decided: enter after 1–2 s of fast scrolling, leave quickly (~250 ms), both in the ini (§6, §14). (v1.3: fast = the average rate over the last SkimEnterMs, not an unbroken run.) |
| 6 | Start without arguments | Decided (changed in v1.2d): always the settings editor; “View images” opens the last session (§11). |
| 7 | Default decode thread count | Decided: cores − 1, 1 … 4 (DecodeThreads=0, §5.1). |
| 8 | Thumbnail cache storage | Open: safest option, can be turned on and off (§3.2). |
| 9 | Movie playback | Decided: bundled FFmpeg decoder, detection by content, frames rendered as ordinary textures, no system video renderer (§8.7). Audio output library still open. (v1.3: on the back burner: the user edits microscope movies in VirtualDub, no need to replicate that.) |
| 10 | JPEG decoding | Decided (v1.2d): own pasjpeg decoder for quick views (cancellable, DCT scaling), WIC for full size (§7.1). (v1.3: quick views scaled inside WIC by default, UseWICQuickView; the own decoder is the fallback.) |
| 11 | Side buttons X1 / X2 | Decided (v1.2d): switches on press (LCL never reports the release), §9.2. |
| 12 | Rotation centre | Decided (v1.2d): window centre; around the mouse only with the crop feature (§8.1). |
| 13 | Preview level (v1.3) | Decided: EXIF thumbnail, read from the start of the file; shown first, then the quick view. Skim wants only previews (§6, §7.1). |
| 14 | PNG and BMP (v1.3) | Decided: WIC in bands (cancellable, screen quality averaged down while reading); BGRABitmap only as fallback, with the memory guard first (§7.1). |
| 15 | GIF (v1.3) | Decided: own decoder; Screen = first frame, Full = all frames; frames as palette indices; picture = logical screen, frames clipped; loop counts honoured; transparent = black (§7.6, §8.7). |
| 16 | Frame timing (v1.3) | Decided: TFrameClock with fixed times from the start, skipping instead of queueing, independent of GIF, so movies without sound can reuse it (§8.7, rule M6). |
| 17 | Robustness against lockups (v1.3) | Decided: memory guard (half of RAM, 2 gigapixels); JPEG plausibility check; emergency exit Ctrl+Alt+Shift+Q; 4 s exit deadline; the window thread never reads the disk; a read not alive for 20 s is abandoned and its worker replaced (at most 4) (§5.6, §5.8, §7.5, §10). |
| 18 | Preloads and the disk (v1.3) | Decided: preloads wait at the I/O gate while a display job reads (§5.5). |
| 19 | Mouse language (v1.3) | Decided: four zones with name, order and own table, plus Anywhere and Keys; command names; up to three commands per event; profile in Default.mouse; zones can be switched off (§9.2). |
| 20 | Keyboard (v1.3) | Decided: minimal, because at a laser table the keyboard is out of reach: Space, Enter, D (programmable), Esc (fixed: modes off, else settings screen; there it exits), arrows (↑ / ↓ images, ← / → folders), Ctrl+V (§9.3). |
| 21 | Zone names on screen (v1.3) | Decided: only while the diagnostics line is on (§8.6). |
| 22 | Edit mode (v1.3) | Decided (first step): click in the Edit zone = on, double-click / Esc = off; left drag selects; crop from the menu; Save image writes the crop (§9.5). |
| 23 | Save folder (v1.3) | Decided: SaveImageDirectory, default the user’s Documents folder, written into the ini at the first save (§9.6). |
| 24 | Menu (v1.3) | Decided: a command (right click by default), not the LCL’s automatic context menu (§9.6). |

## 19. Development environment and Lazarus packages

### 19.1 Tools

| Item | Requirement |
| --- | --- |
| Lazarus IDE | Current stable release, 64-bit Windows installer (4.x at the time of writing), with the Free Pascal compiler bundled with it. |
| Compiler target | x86_64-win64. The 32-bit fork, if it ever exists, needs the separate win32 cross-compiler add-on installer. |
| Debugger | FpDebug (the default in current Lazarus) with DWARF 3 debug info (already set in VersariteViewer.lpi). |
| Version control | Git, with the .gitignore from §19.5. |

### 19.2 Required packages

| Package | Provides | Where it comes from | Install in IDE? | Needed from |
| --- | --- | --- | --- | --- |
| LCL | Forms, controls, TCustomControl for TMediaView, TThread.Queue integration with the message loop | Ships with Lazarus | Already installed | Now |
| FCL (incl. fcl-image) | Classes (TThread), SyncObjs (TEvent, TCriticalSection), IniFiles, image readers FPReadJPEG, FPReadPNG, FPReadTiff, FPReadGif, FPReadBMP | Ships with FPC | No, available by default | Now |
| BGRABitmapPack | TBGRABitmap, TBGRAPixel, resampling for the CPU renderer | Online Package Manager (Package → Online Package Manager → BGRABitmap) | Not required. Adding it as a project requirement is enough, since VersariteViewer creates no BGRA components at design time. | Now (replaces the source path, §16 #12). (v1.3: also needed by TestGif, built with lazbuild.) |
| LazOpenGLContext | TOpenGLControl (unit OpenGLContext), the GPU surface for TMediaView | Ships with Lazarus (components\opengl) | Not required. VersariteViewer creates the control in code. | Phase D |
| SynEdit | TSynEdit, TSynIniSyn for the settings editor (§11) | Ships with Lazarus | No | v1.2d |
| FPCUnitConsoleRunner (or FPCUnitTestRunner for a GUI runner) | FPCUnit tests for navigation and scheduler (§15) | Ships with Lazarus | No | Phase B (test projects only) |

How to add a requirement: Project → Project Inspector → Add → New Requirement, then choose the package. It is stored in VersariteViewer.lpi under RequiredPackages, so every PC that opens the project knows what it needs.

### 19.3 Units and libraries without a package

| Unit / library | Use | Note |
| --- | --- | --- |
| GL, GLext (FPC packages\opengl) | OpenGL calls: textures, GL_MAX_TEXTURE_SIZE, mipmaps | Functions newer than OpenGL 1.1 must be loaded at runtime with the Load_GL_version_x_y functions in GLext, after the context exists. |
| Math → SetExceptionMask | Mask floating-point exceptions before creating the OpenGL context | Many OpenGL drivers trigger floating-point exceptions that FPC programs treat as errors by default. Mask them at startup of the GPU renderer. |
| cthreads | Thread support on Unix | Already in VersariteViewer.lpr behind {$IFDEF UNIX}. Windows needs nothing. |
| libtiff DLL (optional) | Fallback TIFF decoder | Only if the TIFF analysis shows FPReadTiff is not enough (§7.3). Shipped next to VersariteViewer.exe. (v1.3: not needed so far; own readers and WIC cover the 8-bit test TIFFs.) |
| FFmpeg DLLs (later) | Movie decoding (§8.7) | LGPL build, dynamically linked, shipped next to VersariteViewer.exe. Not needed for v1. |

No other third-party packages are planned. Every new package must be justified in the decision log, because each one adds setup work for every developer.

### 19.4 Project setup changes (Phase A)

- BGRABitmap as a package. Install BGRABitmap from the Online Package Manager, add BGRABitmapPack as a requirement, and remove c:\Users\Administrator\Documents\src2\bgrabitmap\bgrabitmap\ from Other unit files. The project then builds on any PC, and BGRABitmap updates go through the package manager.

- Relative paths. Target file name build\VersariteViewer (1.1; before build\MView) and Unit output directory build\units\$(TargetCPU)-$(TargetOS), not c:\projects\mview\....

- Remove mview.lpk and mview.pas, unless they have a purpose. A package with the same name as the project is confusing, and the project doesn’t use it.

- Two build modes (Project Options → Build modes):

| Setting | Debug | Release |
| --- | --- | --- |
| Optimization | -O1 | -O2 |
| Checks | Range, overflow, I/O, object checks (-Criot), assertions (-Sa) | Off |
| Debug info | DWARF 3, line info (-gl) | None, or external debug file (-Xg) |
| Memory leak check | HeapTrc (-gh) | Off |
| Smart linking | Off | On (-CX -XX) |
| Defines | DEBUG (enables the diagnostics overlay by default) | — |

(v1.3) uTiffQuick and uGifDecoder set {$OPTIMIZATION ON} themselves, whatever the build mode, because their decode loops must be fast.

- Unit header. Every unit starts with {$mode ObjFPC}{$H+}.

### 19.5 .gitignore

build/
lib/
backup/
*.lps
*.bak
*.old
*.compiled
*.ppu
*.o
*.or
*.res.bak
*.exe
*.dbg

VersariteViewer.lps is the IDE’s personal session file (open tabs, cursor positions). It stays out of the repository. VersariteViewer.res stays in, because it holds the icon and version info.

### 19.6 Target PC requirements

- Windows 10 or 11, 64-bit.

- GPU with OpenGL 2.1 as the minimum (textures of any size) and 3.0 recommended (mipmap generation on the GPU). (v1.2d: VersariteViewer accepts 2.0; without 3.0’s glGenerateMipmap uploads are much slower, the D line then says “old mipmaps”.) Nearly every GPU of the last 10 years qualifies.

- The GPU vendor’s driver must be installed. Without it, Windows offers only an OpenGL 1.1 software fallback. VersariteViewer detects this at startup, logs it, and switches to the CPU renderer (v1.2d: the reason is shown in the D line).

- RAM: 8 GB minimum, 16 GB or more recommended for large microscopy TIFFs (§13). (v1.3: the Full version of a 467 MP image needs 1.9 GB; the memory guard allows at most half of the physical memory for one image, §7.5.)